WORLD FORGE: OVERKILL EDITION

Development Roadmap — Addendum

Voxel Spawning System: Phase 3 & Phase 4 Task Integration

Merge into existing Phase 3 and Phase 4 task lists in the WorldForge Development Roadmap

# WHEN TO IMPLEMENT VSS — Your Current Situation

YOU ARE HERE: Phase 3B-H finishing up + Phase V visuals backfill running in parallel.

The VSS has one hard dependency and two soft dependencies. The hard dependency is on V-H being complete with PlaceVoxelBlock calling the real Voxel Plugin API. The soft dependencies are on Phase 3B systems being stable for caravan and market visuals.

| Dependency | Type | Status Based on Your Description |
| --- | --- | --- |
| V-H complete: PlaceVoxelBlock calling real Voxel Plugin API (not stub) | HARD -- VSS cannot show construction stages without this | You are currently doing Phase V. Complete V-H first. |
| Phase 3B-H complete and compiled: UOverworldSubsystem (caravans), UWorldEconomySimulation (market data) | SOFT -- VSS works without these but caravan/market drivers will be stubs | You are currently finishing this. Complete it first. |
| Phase V-A through V-G complete: camera, terrain, sprites, debug overlays | SOFT -- VSS visuals need a rendered world to appear in | You are doing this now in parallel. |

## Your Implementation Order

| Order | What | Gate |
| --- | --- | --- |
| Now (current) | Finish Phase 3B-H (sections B through H1/H2) | No gate -- just complete it |
| Now (parallel) | Finish Phase V-A through V-G (camera, terrain, sky, actors, sprites, debug) | No gate -- just complete it |
| Next after both above | Section V-H: wire PlaceVoxelBlock to real Voxel Plugin API. Block should appear on screen. | V-H must produce visible voxel blocks before VSS Step 7 (ConstructionVisualDriver) works |
| Section I (already in your 3BH doc) | Hybrid Build System: prefab + custom draw | Requires V-H to be real (same gate as VSS) |
| THEN: VSS Phase 3 (10 steps from VSS doc) | Implement UVoxelSpawnSubsystem, all drivers, save/load | Requires: Phase 3B-H compile-clean + V-H real blocks + Phase V-A to V-G done |
| Phase 4 (future) | Advanced city districts, destruction anims, cosmic post-process | After Phase 3 content complete |

DO NOT start VSS while V-H is still a stub (PlaceVoxelBlock only logging, not calling VoxelPlugin). Section V-H specifically says: PlaceVoxelBlock must call the real Voxel Plugin API and blocks must appear on screen. VSS Step 7 (UConstructionVisualDriver) depends on this being real.

The good news: VSS Steps 1-6 (data types, DataAsset, SettlementManager hook, subsystem shell, building HISM, biome props) can all be done before V-H is real. Only Step 7 onward needs real voxel blocks. You can start VSS Steps 1-6 as soon as Phase 3B-H is compile-clean.

# Phase 3 Roadmap Tasks — VSS Addition

Insert these tasks into the Phase 3 task list in the Development Roadmap, after the existing Section H (Commander's Desk) tasks and Section I (Hybrid Build System) tasks. These are Phase 3 additions — not rewrites of existing Phase 3 tasks.

## New Phase 3 Tasks: Voxel Spawning System (VSS)

### VSS Prerequisites (Do Before VSS Step 1)

VSS-P1. Confirm V-H is complete: PlaceVoxelBlock() calls real Voxel Plugin API and blocks appear on screen. If still logging only, complete V-H before proceeding.

VSS-P2. Confirm Phase 3B-H compile-clean: UOverworldSubsystem, UDiplomacySubsystem, UNavalSystem, UCosmicSimulationSubsystem all compile and log Initialized on Play.

VSS-P3. Confirm BRANCH_VISUALS = 13 constant added to WorldForgeTags.h.

### VSS Step 1 — WorldForgeDataTypes.h + WorldForgeTags.h Additions

VSS-1a. Append FVoxelSpawnRecord struct to WorldForgeDataTypes.h (SimEntityTag, GridCell, WorldPos, Rotation, Scale, InstanceIdx, SettlementID, bIsProp, bIsBlackMarket).

VSS-1b. Append FVSSSaveState struct to WorldForgeDataTypes.h (TArray<FVoxelSpawnRecord> SpawnRecords).

VSS-1c. Add static constexpr int32 BRANCH_VISUALS = 13 to WorldForgeTags.h.

VSS-1d. Build: zero errors. Commit: "VSS Step 1: data types and BRANCH_VISUALS"

### VSS Step 2 — UDA_VoxelVisualRuleSet DataAsset Class

VSS-2a. Create DA_VoxelVisualRuleSet.h/.cpp in Source/WorldForge/Visual/ with FBuildingVisualRule, FBiomePropRule structs and UDA_VoxelVisualRuleSet UPrimaryDataAsset class.

VSS-2b. Build: zero errors.

VSS-2c. In UE5 editor: create Content/WorldForge/Visual/RuleSets/DA_VisualRules_Default.uasset. Assign at least one building rule: WorldForge.Building.Stockpile -> any cube mesh.

VSS-2d. Create DA_VisualRules_Dwarf.uasset with Dwarf race visual rules.

VSS-2e. Commit: "VSS Step 2: UDA_VoxelVisualRuleSet DataAsset"

### VSS Step 3 — SettlementManager Dirty Flag Hook

VSS-3a. Add SetVisualDirty/IsVisualDirty/ClearVisualDirty to SettlementManager.h and .cpp (3 new methods, ~12 lines).

VSS-3b. Add SetVisualDirty(SettlementID) at end of AddBuilding() in SettlementManager.cpp.

VSS-3c. Build: zero errors. No new log warnings. Commit: "VSS Step 3: SettlementManager dirty flag hook"

### VSS Step 4 — UVoxelSpawnSubsystem Shell

VSS-4a. Create VoxelSpawnSubsystem.h/.cpp in Source/WorldForge/Visual/.

VSS-4b. Add ProcessorManager hook: cache VSS in Initialize(), call VSS->OnSimStep() after FlushPendingEvents() in RunStep().

VSS-4c. Build + Play: verify [VSS] Initialized appears in Output Log. Commit: "VSS Step 4: UVoxelSpawnSubsystem shell + ProcessorManager hook"

### VSS Step 5 — USettlementVisualManager + HISM Building Spawn

VSS-5a. Create SettlementVisualManager.h/.cpp. Wire to GetOrCreateManager() in UVoxelSpawnSubsystem.

VSS-5b. Implement RebuildBuildingVisuals(): query SM->GetSettlement()->Buildings, look up mesh from DataAsset, place HISM instances at grid positions snapped to terrain surface.

VSS-5c. Test: call ForceRebuildSettlement(0) from Blueprint. Verify building meshes appear at colony grid positions. Commit: "VSS Step 5: USettlementVisualManager + HISM building spawn"

### VSS Step 6 — UBiomePropSpawner

VSS-6a. Create BiomePropSpawner.h/.cpp. Implement SpawnBiomeProps() using UWorldForgeRNG Branch 13. Scatter N props across settlement grid, skip occupied cells.

VSS-6b. Wire InitializeSettlementVisuals() call in BP_ColonyManager BeginPlay after StartSimulation().

VSS-6c. Test: Play twice with same seed. Verify identical prop positions. Commit: "VSS Step 6: UBiomePropSpawner -- deterministic terrain props"

### VSS Step 7 — UConstructionVisualDriver (Requires V-H real)

VSS-7a. Create ConstructionVisualDriver.h/.cpp. Map FActiveBuildTask.Progress to 4-stage construction mesh (0-25%=Foundation, 25-50%=Scaffold, 50-85%=Partial, 85-100%=Complete).

VSS-7b. Subscribe to BuildingCompleted EventBus event -> swap to final mesh + fire NS_ConstructionDust Niagara.

VSS-7c. Test: start a building. Verify foundation -> scaffold -> partial -> complete visual progression. Commit: "VSS Step 7: UConstructionVisualDriver"

### VSS Step 8 — UMarketVisualDriver

VSS-8a. Create MarketVisualDriver.h/.cpp. Read EconSim->GetMarketReport(SID) every 50 steps. Scale HISM stall count to active market count. Set Niagara SpawnRate parameter.

VSS-8b. Toggle black market hidden stall HISM visibility based on FMarketPrice.BlackMarketPrice > 0.

VSS-8c. Test: advance economy 5+ in-game years. Verify market density changes. Trigger black market. Verify hidden stall appears. Commit: "VSS Step 8: UMarketVisualDriver"

### VSS Step 9 — UCaravanVisualDriver

VSS-9a. Create CaravanVisualDriver.h/.cpp. Subscribe to CaravanDispatched and CaravanArrived EventBus events.

VSS-9b. Implement SpawnCaravanActor() and DespawnCaravanActor(). Move actor along USplineRoadManager spline each step.

VSS-9c. Test: dispatch a caravan. Verify actor appears, moves along spline, despawns on arrival. Commit: "VSS Step 9: UCaravanVisualDriver"

### VSS Step 10 — Save/Load Integration

VSS-10a. Add FVSSSaveState VSSState to WorldForgeSaveGame.h.

VSS-10b. Add GetVSSSaveState() / RestoreVSSFromSave() blocks to SaveSubsystem.cpp.

VSS-10c. Test: save at Year 10 with buildings, props, market visuals active. Load. Verify all visuals appear in correct positions from spawn records.

VSS-10d. Commit: "VSS Phase 3 complete: simulation-driven visual layer, save/load verified"

## Phase 3 VSS Milestone

| VSS Phase 3 Complete When |  |
| --- | --- |
| Buildings spawn/despawn on construction events and match FSettlementState.Buildings | ✓ |
| Population tier (Village/Town/City) changes layout density | ✓ |
| Biome props scatter identically on same seed, different positions on different seed | ✓ |
| Construction stage visuals (foundation → complete) match FActiveBuildTask.Progress | ✓ |
| Market stall density reflects economy pressure (updated every 50 steps) | ✓ |
| Black market hidden stall appears when FMarketPrice.BlackMarketPrice > 0 | ✓ |
| Caravan actor spawns, moves along spline, despawns on arrival | ✓ |
| Collapse ruins replace building ISMs on CivCollapsed event | ✓ |
| Year 10 save/load: all visuals restore from FVoxelSpawnRecord entries | ✓ |
| No VSS code writes to any simulation struct | ✓ |

# Phase 4 Roadmap Tasks — VSS Advanced Addition

Insert these tasks into the Phase 4 task list in the Development Roadmap, in a new subsection after the existing race and magic system tasks. These are Phase 4 additions only.

## New Phase 4 Tasks: Advanced VSS

### VSS Phase 4A — Metropolis Tier City Generation

VSS-4A-1. Implement Metropolis density tier (Population 201+). Multi-block district layout algorithm using RNG Branch 13. Street grid generation between building clusters.

VSS-4A-2. Add multi-story building variants to UDA_VoxelVisualRuleSet for races that support tall structures (High Elf towers, Dwarf multi-level forges).

VSS-4A-3. Commerce district, residential district, and industrial district clustering based on building types.

### VSS Phase 4B — Building Destruction Animations

VSS-4B-1. Implement NS_CollapseRubble Niagara system: buildings explode into rubble pieces on CivCollapsed event before being replaced with rubble ISM instances.

VSS-4B-2. Rubble scatters deterministically using RNG Branch 13 so the same collapse always looks the same.

VSS-4B-3. Fire NS_CollapseRubble at each building HISM instance position sequentially with a 0.5 second delay between buildings.

### VSS Phase 4C — Economic Animation Sync

VSS-4C-1. Track FMarketPrice.OfficialPrice delta rate per step. Use this as the market animation intensity multiplier rather than the static price level.

VSS-4C-2. Rapidly rising prices = frantic market animation. Collapsing prices = market slowing down visually.

VSS-4C-3. Currency freefall (FCurrencyTrustState.bInFreefall) triggers territory border mesh animation change and ambient sound trigger.

### VSS Phase 4D — Sky Biome Structures

VSS-4D-1. Tidecaller and Sky biome tiles use inverted Z placement. UBiomePropSpawner spawns underwater kelp forests, deep sea props at negative Z levels.

VSS-4D-2. Sky Anchor outpost type (EOutpostType::SkyAnchor) spawns floating platform mesh + anchor chain spline meshes using USplineRoadManager.

VSS-4D-3. Underwater colony: buildings placed at ElevationLayer < 0 using FNavCell.ElevationLayer once Section G3 (deferred nav change) is implemented.

### VSS Phase 4E — Cosmic Entity Visual Influence

VSS-4E-1. When UCosmicSimulationSubsystem entity reaches Active status, apply a post-process material parameter blend on the settlement camera zone.

VSS-4E-2. Commerce domain entity: golden tint, floating particle motes near market buildings.

VSS-4E-3. War/fear domain entity: desaturated tint, smoke particles rising from barracks and walls.

VSS-4E-4. Domain effects use EntityTag from FCosmicEntityState.DomainTags to select the correct post-process preset from UDA_VoxelVisualRuleSet.

### VSS Phase 4F — Multi-Race Settlement Overlays

VSS-4F-1. When two races coexist in one settlement, select visual rule set based on dominant race (highest population count of each race type).

VSS-4F-2. Mixed settlements show cultural blend: core buildings use dominant race rules, peripheral/new buildings use minority race rules based on who built them.

VSS-4F-3. Diplomatic tension (relationship < -50) adds visible fortification props between districts.

## Phase 4 VSS Milestone

| VSS Phase 4 Complete When |  |
| --- | --- |
| Metropolis density tier (Population 201+) shows district clustering | ✓ |
| Building destruction animation plays on CivCollapsed before rubble placement | ✓ |
| Market animation rate tracks FMarketPrice delta velocity not static level | ✓ |
| Tidecaller settlement shows underwater props at negative Z levels | ✓ |
| Active cosmic entity applies post-process zone to settlement camera area | ✓ |
| Multi-race settlements show mixed visual rule sets by builder race | ✓ |

# Integration Summary: Where to Insert in Existing Docs

| Document | Where to Insert | What to Insert |
| --- | --- | --- |
| GDD v6.1 | After Section 16.3 Key Classes Quick Reference | The full content of the GDD Section 17 Addendum document |
| GDD v6.1 Section 16.3 | Add 3 rows to the Key Classes table | UVoxelSpawnSubsystem, UDA_VoxelVisualRuleSet, USettlementVisualManager |
| Development Roadmap Phase 3 task list | After Section I (Hybrid Build System) tasks | VSS Prerequisites through VSS Step 10 and VSS Phase 3 Milestone table |
| Development Roadmap Phase 4 task list | New subsection after existing race and magic tasks | VSS Phase 4A through 4F tasks and VSS Phase 4 Milestone table |
| Development Roadmap Phase 3 milestone summary | Add to Phase 3 completion criteria | VSS Phase 3 complete: simulation-driven visual layer, save/load verified |
| Development Roadmap Phase 4 milestone summary | Add to Phase 4 completion criteria | Advanced VSS: city districts, destruction anims, cosmic influence zones |