WORLD FORGE

COMPLETE DEVELOPMENT ROADMAP

Phase 0 through Phase 4  •  Start to ship  •  AI carry-over prompts included

Project Context Engine: UE5.7 ¦ Language: C++ ¦ Architecture: WorldSubsystems + Fixed-Step Processors Location: C:\Users\Vaz\Documents\Unreal Projects\WorldForge AI Workflow: Claude Sonnet 4.6 (complex code) + Aura (editor automation) + Qwen2.5-Coder 14B via Ollama (repetitive tasks) Visual Style: Smooth SDF Voxel 3D world + 2D billboard sprite characters RNG: UWorldForgeRNG — 15 branches — THE ONLY source of randomness — no exceptions Simulation: Fixed-step processors — 9 total — render rate fully decoupled Data: All FStructs in WorldForgeDataTypes.h ¦ All content in UDataRegistry Save: Custom USaveSubsystem — no third-party save plugins Mods: /mods folder ¦ mod.json manifest ¦ .pak drop-in system

| Phase | Name | Duration | Milestone |
| --- | --- | --- | --- |
| 0 | Architecture Foundation | Weeks 1–2 | Compiling project. RNG, interfaces, data schemas. No gameplay. |
| 1 | World Exists | Weeks 3–6 | Generated voxel world. Player can look at it and read its history. |
| 2 | Colony Lives | Weeks 7–16 | Playable colony. Colonists live, work, build, eat, sleep, and die. MVP met. |
| 3 | World Connects | Weeks 17–24 | Colony trades with living world. Economy alive. Diplomacy working. |
| 4 | Full Game | Weeks 25–32 | All races. Full economy. Mod SDK. Early Access ready. |

| PHASE 0 | Architecture Foundation No gameplay yet — build the skeleton everything plugs into |
| --- | --- |

✦ AI CARRY-OVER PROMPT — Paste this at the start of every new chat for this phase // WORLDFORGE — PHASE 0 CARRY-OVER PROMPT // Paste this at the start of every new AI chat session during Phase 0 You are helping build WorldForge: Overkill Edition in UE5.7 C++. Project path: C:\Users\Vaz\Documents\Unreal Projects\WorldForge Architecture: WorldSubsystems + GameInstanceSubsystems + Fixed-Step Processors Visual: Smooth SDF Voxel 3D world (Voxel Plugin) + 2D billboard sprite characters (PaperZD) CRITICAL RULES — never violate these: 1. ALL random calls use UWorldForgeRNG. Never FMath::Rand(), rand(), or time-based seeds. 2. ALL dark events check UContentFilterSubsystem before firing. 3. ALL data types are defined in WorldForgeDataTypes.h — never duplicate structs. 4. ALL content registered in UDataRegistry — no hard-coded lists. 5. ALL simulation calls go through the fixed-step processor system. 6. SaveGame UPROPERTY specifier on every field that must persist. Current phase: PHASE 0 — Architecture Foundation Goal: Compiling project with RNG, all interfaces, data schemas, content filter, GameplayTags. No gameplay exists yet. Build foundations only. Installed plugins: Voxel Plugin Free, PaperZD 2.2.0, SkyScape 1.11.3, FastNoiseGenerator 1.01, Inventory Framework Plugin 3.3.1, QuestSystem 1.0, Waterline Pro 6, Hyper Menu v4, Niagara Examples Pack Task I need help with: [DESCRIBE SPECIFIC TASK HERE]

## Phase 0 Tasks

### A — Core RNG System

- Create UWorldForgeRNG as GameInstanceSubsystem in Source/WorldForge/Core/

- Implement 15-branch LCG seeded PRNG — branches 00–14 as per GDD v6.1

- Add branch constants: BRANCH_TERRAIN through BRANCH_ECONOMY

- Write seed consistency test — same seed must produce identical output on 3 consecutive runs

- CI grep rule: scan for FMath::Rand() and rand() — fail build if found

### B — Core Data Types

- Create WorldForgeDataTypes.h in Source/WorldForge/Data/

- Define: FWorldKnowledgeState with EKnowledgeLevel enum

- Define: FVoxelBiomeProfile with bSmoothSDF = true by default

- Define: FWorldTileData with all fields including cosmic influence floats

- Define: FCultureData with all 10 Cultural DNA axes

- Define: FHistoryEventData with SaveGame specifiers

- Define: FCivilizationData with SettlementID reference

- Define: FColonistData with all needs, mood, skills, ethics fields

- Define: FCurrencyDefinition, FCurrencyTrustState, FMarketPrice, FPriceFixPolicy

- Define: FGovernmentEconomicProfile with EPriceFixType enum

- Define: FSettlementState with SettlementID — ALL data references this ID

- Define: FAgentData with all 14 EAgentState values

- Define: FReservationRecord with owner, target, createdOnStep, timeout, settlementID

### C — Interface Headers

- Create IWorldDriver.h in Source/WorldForge/World/

- Create IBiome.h including GetVoxelGenerationProfile() and GetEconomicResourceProfile()

- Create IMagicSystem.h in Source/WorldForge/Magic/

- Create ITechSystem.h in Source/WorldForge/Tech/

### D — Core Subsystems

- Create UDataRegistry as GameInstanceSubsystem — UItemDefinition, UBuildingDefinition, UJobDefinition

- Create UModLoaderSubsystem — scans /mods, mounts .pak, reads mod.json

- Create UContentFilterSubsystem — 9 filter categories, all default Full

### E — GameplayTags

- Create DefaultGameplayTags.ini in Config/ with all WorldForge tags

- Tags: Biomes, Races, Navigation, Events, Epochs, Cosmic Domains, Colony Tasks, Needs, Economy, Government types

### F — Project Structure

- Verify all source folders exist: Core, World, Civilization, Economy, Cosmic, Colony, Voxel, Overworld, Visual, Races, Magic, Tech, Save, Data, UI

- Verify Git is initialized with LFS tracking .uasset and .umap files

- Verify Plugins/VoxelPlugin/ exists and compiles

PHASE 0 MILESTONE: Project compiles with 0 errors. UWorldForgeRNG passes seed consistency test. All data structs, interfaces, and subsystems stub-compile. GameplayTags visible in Project Settings.

## Phase 0 Completion Checklist

☐ UWorldForgeRNG compiles — 15 branches — seed consistency test passes

☐ WorldForgeDataTypes.h compiles — all structs defined including economy structs

☐ IWorldDriver, IBiome, IMagicSystem, ITechSystem interfaces all compile

☐ UDataRegistry compiles — UItemDefinition, UBuildingDefinition, UJobDefinition defined

☐ UContentFilterSubsystem compiles — 9 filter categories present

☐ UModLoaderSubsystem compiles — mod.json parsing stubbed

☐ GameplayTags .ini loaded — all WorldForge tags visible in Project Settings

☐ All 15 source folders present and correct

☐ Voxel Plugin installed and generating smooth SDF terrain in test level

☐ All plugins show blue enabled checkbox — no red errors

☐ Git initialized — LFS tracking .uasset and .umap — first commit made

☐ git commit: 'Phase 0 complete: RNG, interfaces, data types, subsystem stubs'

| PHASE 1 | World Exists Generated voxel world with history, civilizations, currencies, and fog of war |
| --- | --- |

✦ AI CARRY-OVER PROMPT — Paste this at the start of every new chat for this phase // WORLDFORGE — PHASE 1 CARRY-OVER PROMPT // Paste this at the start of every new AI chat session during Phase 1 You are helping build WorldForge: Overkill Edition in UE5.7 C++. Project path: C:\Users\Vaz\Documents\Unreal Projects\WorldForge Phase 0 is COMPLETE: UWorldForgeRNG (15 branches), all data structs, all interfaces, UDataRegistry, UContentFilterSubsystem, UModLoaderSubsystem, GameplayTags — all compile. CRITICAL RULES: 1. ALL random calls use UWorldForgeRNG with correct branch index. 2. bSmoothSDF must always be true in FVoxelBiomeProfile — never blocky mode. 3. World generation uses 16 steps as defined in GDD v6.1 Chapter 2. 4. Step 11 generates currencies and government types for all civilizations. 5. All tiles initialize with KnowledgeLevel = Unexplored. 6. Fog of war is TWO layers: FWorldKnowledgeState data + SkyScape fog volumes. Current phase: PHASE 1 — World Exists Goal: Generated voxel world player can look at, read history of, pick embark site on. Commander's Desk shows what is known. SkyScape fog covers what is not. Key classes to build this phase: UWorldGenPipeline, UHistoricalSimulation, UCivilizationGenerator, UWorldMapSubsystem, UFogOfWarManager, UCommandersDeskManager, USplineRoadManager, UVoxelWorldManager, UWorldEconomySimulation (Step 11 only) Task I need help with: [DESCRIBE SPECIFIC TASK HERE]

## Phase 1 Tasks

### A — World Generation Pipeline

- Create UWorldGenPipeline as UObject with EWorldSize enum and FWorldGenConfig struct

- Implement GenerateWorld() orchestrating all 16 steps in order

- Step 01: InitializeSeed — calls UWorldForgeRNG::InitializeWithSeed()

- Step 02: GenerateHeightmap — uses FastNoiseGenerator or Voxel Plugin built-in noise via BRANCH_TERRAIN

- Step 03: RunTectonics — group high elevation tiles into mountain ranges, carve valleys

- Step 04: AssignBiomes — elevation + rainfall → FGameplayTag BiomeType per tile; bSmoothSDF = true on all

- Step 05: InitVoxelChunks — spawn AVoxelWorld actors per embark cell using FVoxelBiomeProfile

- Step 06: PCGDecorationPass — use UE5 native PCG to scatter foliage and rocks on voxel chunks

- Step 07: ApplyWorldDriver — call active IWorldDriver::PostProcessWorld()

- Step 08: SeedResources — place ore veins, magic nodes, ruins via BRANCH_RESOURCES

- Step 09: PlaceCivilizations — assign starting tiles to civs via BRANCH_CIV_START

- Step 10: GenerateCulturalDNA — 10 axis FCultureData per civ via BRANCH_CULTURAL_DNA

- Step 11: GenerateEconomyLayer — government types, currencies, base prices, trust states via BRANCH_ECONOMY

- Step 12: GenerateCosmicRoster — entity archetypes, domains, trust states (stub for Phase 3)

- Step 13: RunPreHistory — call UHistoricalSimulation with configured epoch count

- Step 14: AssignWorldTraits — 2–4 traits based on prehistory outcomes

- Step 15: RecordFinalState — all history logged to FHistoryEventData arrays

- Step 16: FinalizeWorldMap — render world map, apply SkyScape fog to all tiles

### B — Historical Simulation

- Create UHistoricalSimulation as UObject

- Implement 4 epochs: Emergence (0–500), Expansion (500–1000), Conflict (1000–1500), Stabilization (1500–2000)

- Each epoch resolves N meaningful events rather than simulating every year individually

- Economic events in prehistory: currency adoption, first price fixing policies, trade route formation, currency crashes

- Record all events to TArray<FHistoryEventData> OutHistory

### C — Civilization and Economy Generation

- Create UCivilizationGenerator — Cultural DNA pipeline producing FCivilizationData per civ

- Create UWorldEconomySimulation stub — Step 11 implementation: derive FGovernmentEconomicProfile from Cultural DNA + race type + BRANCH_ECONOMY

- Generate FCurrencyDefinition per civ based on race type and government type

- Initialize FCurrencyTrustState components to 1.0 with racial and cultural modifiers

- Seed initial FTradeFlowState routes based on civ proximity and diplomatic relations

### D — World Map and Fog of War

- Create UWorldMapSubsystem as WorldSubsystem — holds TArray<FWorldTileData> and TArray<FCivilizationData>

- Implement InitializeFromPipeline(), GetTileData(), RevealTile(), GetTileKnowledge()

- Create UFogOfWarManager as WorldSubsystem — bridges FWorldKnowledgeState to SkyScape fog volume placement

- OnTileKnowledgeChanged(): call SkyScape Blueprint API to dissolve or place fog volumes

- DissolveForTile(): slow dissolve animation via Material Parameter Collection

### E — Commander's Desk

- Create UCommandersDeskManager as WorldSubsystem

- Desk reads FWorldKnowledgeState and drives desk map render texture

- Unexplored = blank parchment; Rumored = sketched outline; Surveyed = accurate detail; Live = real-time

- Create desk as voxel structure in MagicaVoxel — export and import to UE5

- Wire scout return events: RevealTile() → UFogOfWarManager dissolve → desk map update

### F — Voxel and Spline Systems

- Create UVoxelWorldManager as WorldSubsystem — InitializeWorldChunks(), ApplyBiomeProfileToChunk(), NotifyVoxelDig(), PlaceVoxelBlock()

- Enforce bSmoothSDF = true always — add check to ApplyBiomeProfileToChunk()

- Create USplineRoadManager as WorldSubsystem — BuildRoad(), BuildRiver(), curved Bezier splines between grid waypoints

- Roads snap to grid waypoints but curve naturally between them using spline mesh component

### G — Test Level and Verification

- Create test Blueprint BP_WorldGenTest — calls GenerateWorld(12345, default config) on BeginPlay

- All 16 step log messages appear in Output Log in order

- Same seed always produces identical output — test 3 times

- Different seed produces different heightmap values

PHASE 1 MILESTONE: World generates with civilizations, currencies, government types, and pre-history. Player reads world history from Commander's Desk. SkyScape fog covers unexplored cells.

## Phase 1 Completion Checklist

☐ All 16 WorldGenPipeline steps execute without crash

☐ Same seed always produces identical tile elevation and biome data

☐ All tiles have valid BiomeType GameplayTag assigned

☐ All tiles have bSmoothSDF = true in FVoxelBiomeProfile

☐ All civilizations have FCivilizationData with Cultural DNA values

☐ All civilizations have FCurrencyDefinition with government-derived values

☐ UHistoricalSimulation completes 200-year pre-history under 30 seconds

☐ World Identity Traits assigned and logged

☐ UFogOfWarManager dissolves fog when RevealTile() is called

☐ Commander's Desk updates when fog state changes

☐ USplineRoadManager generates curved roads between civilization cells

☐ UVoxelWorldManager spawns smooth SDF terrain chunks — not blocky

☐ git commit: 'Phase 1 complete: world generation, fog of war, Commander's Desk'

| PHASE 2 | Colony Lives and Breathes Fixed-step simulation, colonists, buildings, 2D sprites, MVP criteria met |
| --- | --- |

✦ AI CARRY-OVER PROMPT — Paste this at the start of every new chat for this phase // WORLDFORGE — PHASE 2 CARRY-OVER PROMPT // Paste this at the start of every new AI chat session during Phase 2 You are helping build WorldForge: Overkill Edition in UE5.7 C++. Project path: C:\Users\Vaz\Documents\Unreal Projects\WorldForge Phases 0 and 1 are COMPLETE. The world generates, fog of war works, Commander's Desk updates, voxel terrain generates smoothly. CRITICAL RULES: 1. ALL random calls use UWorldForgeRNG with correct branch index. 2. FIXED-STEP simulation — render rate FULLY decoupled from sim rate. 3. ALL processors run in ORDER: Needs→Job→Reservation→Construction→Production→Morale→Health→Incident→Economic 4. EventBus queues events DURING step, flushes AFTER all 9 processors complete. NEVER mid-step. 5. ALL settlement data references SettlementID — no single-colony assumptions. 6. Reservations MUST clean up on: agent death, job cancel, target destroyed, timeout. 7. Debug tools (all 11 overlays) must be built BEFORE testing the full loop. 8. ContentFilterSubsystem checked before every dark event. Current phase: PHASE 2 — Colony Lives and Breathes Goal: 9 Architecture v3.1 MVP success criteria all passing. Build order: DataRegistry→SettlementManager→SimTimeManager→ProcessorManager→EventBus →All 9 Processors→ReservationSystem→NavigationContext→AgentFSM→Colonist Actor →RaceDataAssets→SpriteComponent→VoxelConstruction→DebugSystem→MVP Test Task I need help with: [DESCRIBE SPECIFIC TASK HERE]

## Phase 2 Tasks — Build in This Exact Order

### 1 — UDataRegistry (Foundation — Build First)

- Register UItemDefinition, UBuildingDefinition, UJobDefinition DataAssets

- Implement RegisterModContent() for mod injection

- Create first test items: Iron Ore, Timber, Stone, Food, Ale

- Create first test buildings: Stockpile, Carpenter Workshop, Kitchen, Barracks, Shrine

### 2 — USettlementManager

- Create SettlementState container with SettlementID scoping

- Every piece of colony data — stockpiles, buildings, morale, policies — references SettlementID

- CreateSettlement(), AddToStockpile(), ConsumeFromStockpile(), AddBuilding(), HasBuilding()

- Support multiple settlements from day one — no single-colony assumptions

### 3 — USimulationTimeManager

- Fixed-step clock driving ProcessorManager at configurable FixedStepSize (default 0.2 real seconds)

- SimulationTime, CurrentDay, CurrentYear properties

- PauseSimulation() and ResumeSimulation() without pausing render

- SimSpeed multiplier for fast-forward

CRITICAL: Verify render rate decoupled — lock game to 15 FPS and 144 FPS, simulation must tick at same rate in both cases

### 4 — UProcessorManager

- Owns TArray<UBaseProcessor*> OrderedProcessors — 9 processors

- RunSimulationStep() called by USimulationTimeManager each fixed tick

- Processors run in strict order: Needs→Job→Reservation→Construction→Production→Morale→Health→Incident→Economic

- Record timing per processor for UDebugSimulationSystem ProcessorTiming overlay

### 5 — UEventBus

- FSimulationEvent struct with EventType, SettlementID, AgentID, StepNumber, Payload, FloatPayload

- Dispatch() queues events — NEVER dispatches immediately

- FlushPendingEvents() called AFTER all 9 processors complete each step

- Subscribe() and Unsubscribe() via FDelegateHandle

### 6 — All 9 Processors

- UNeedsProcessor: decay Food(-0.5/step), Sleep(-0.3), Social(-0.1), Safety(-0.05), Purpose(-0.08) — fire critical event below 20

- UJobProcessor: assign jobs from queue to colonists — check UReservationSystem before assigning

- UReservationProcessor: validate all reservations — clean up expired/invalid per cleanup trigger rules

- UConstructionProcessor: call UVoxelWorldManager::PlaceVoxelBlock() for next block in building layout

- UProductionProcessor: consume input items from stockpile, advance progress, output on completion

- UMoraleProcessor: mood = 50 + needs modifiers + ethics conflict modifiers + biome modifier + room quality

- UHealthProcessor: process injury states, illness progression, recovery — transition agent states

- UIncidentProcessor: roll random events via BRANCH_EVENTS — check ContentFilterSubsystem before any dark event

- UEconomicProcessor: reads production output, updates local prices via supply/demand, updates currency trust, checks black market thresholds

### 7 — UReservationSystem

- 5 reservation types: ItemReservation, JobReservation, BuildingReservation, BedReservation, InteractionSlotReservation

- Every FReservationRecord stores: ReservationID, OwnerAgentID, TargetID, TargetTag, Type, CreatedOnStep, TimeoutSteps, SettlementID

- TryReserve() — returns -1 if already reserved by someone else

- Release(), ReleaseAllForAgent(), ReleaseAllForTarget()

- 5 cleanup triggers: agent dies, job cancelled, target destroyed, timeout expires, settlement unloads

### 8 — UNavigationContext (Phase 2 Constrained Scope)

- Single elevation layer only — 2D grid movement

- Blocked and walkable cells — FNavCell with bWalkable, PathCost, bDangerZone

- FindPath() using A* on the 2D grid

- RerouteAround() for short-range dynamic obstacle avoidance

DEFERRED to Phase 3+: multi-floor buildings, vertical traversal, ladders, lifts. Do NOT implement these in Phase 2.

### 9 — FAgentData and AWorldForgeColonist

- FAgentData with all 14 EAgentState values: Idle, SearchingForJob, ReservingTarget, MovingToTarget, Working, Carrying, Eating, Sleeping, Socializing, Fleeing, Fighting, Recovering, Incapacitated, Dead

- AWorldForgeColonist is a THIN visual wrapper — simulation lives in FAgentData not in the Actor

- UpdateVisuals() syncs Actor position and animation state from FAgentData each frame

- State transitions support interruption and emergency overrides

### 10 — URaceDataAsset

- Full schema per GDD v6.1 Chapter 14: all stat modifiers, biome affinities, magic affinities, cosmic resonance, economy profile

- Create DA_Race_Dwarf: MiningMod=2.0, MagicLearningMod=0.4, GrudgeSystem mechanic

- Create DA_Race_HighElf: MagicLearningMod=3.0, PhysicalCombatMod=0.7, MagicHunger mechanic

- Both assets registered in UDataRegistry on startup

### 11 — USpriteCharacterComponent

- Billboard material — sprite plane always faces camera

- Real-time shadow cast on voxel terrain below sprite

- PaperZD AnimationSource assigned per race from URaceDataAsset

- SetAnimStateFromAgentState() maps EAgentState to PaperZD animation tag

Set Texture Group to '2D Pixels (unfiltered)' on ALL imported sprite textures — prevents blur on pixel art

### 12 — UVoxelConstructionSystem

- FVoxelBuildingLayout: 3D array of material GameplayTags per building type

- Create building layouts in MagicaVoxel — import as .vox files

- StartBuildTask() creates FActiveBuildTask at target grid cell

- UConstructionProcessor calls PlaceNextBlock() each step — building grows visually

- FinalizeBuilding() when all blocks placed — adds to SettlementManager, fires EventBus event

### 13 — UDebugSimulationSystem — ALL 11 OVERLAYS — BUILD BEFORE TESTING

- NeedOverlay: colored icon per colonist showing lowest need

- TaskAssignment: show current job tag floating above each colonist

- ReservationOverlay: show all active reservations with owner and target

- PathfindingOverlay: show nav grid walkable/blocked cells + active paths

- StockpileInspect: floating text labels showing stockpile quantities

- BuildingState: operational/under construction/idle per building

- ColonistInspector: click colonist to show full FAgentData state

- JobQueueDisplay: pending job count and priority breakdown panel

- MoraleBreakdown: mood score + top 3 mood modifiers per colonist

- IncidentEventLog: last 20 simulation events in scrolling panel

- ProcessorTiming: ms cost per processor per step — performance budget

Build ALL 11 overlays before testing the full colony loop. Without these you cannot diagnose why colonists behave incorrectly.

### 14 — Custom USaveSubsystem

- UWorldForgeSaveGame class — all fields marked SaveGame

- Saves: WorldTiles, Civilizations, Settlements, AllColonists, Reservations, WorldSeed, SimulationTime, StepCount, AllCurrencies, AllMarketPrices, AllGovernments

- SaveGame() async: collect from all WorldSubsystems → UGameplayStatics::AsyncSaveGameToSlot

- LoadGame() async: read slot → distribute to WorldSubsystems → respawn colonist Actors → restore FAgentData by AgentID

- RNG restoration: reinitialize with WorldSeed then fast-forward branches by StepCount

- GetSaveSlots() for save slot UI in Hyper Menu

PHASE 2 MILESTONE: All 9 Architecture v3.1 MVP success criteria pass. Colonists gather, haul, build, craft, cook, eat, sleep. Colony can fail from starvation. Debug overlays explain every decision. Save/load works.

## Phase 2 — 9 MVP Success Criteria (Architecture v3.1)

☐ Colonists gather resources autonomously

☐ Resources hauled to stockpiles correctly

☐ Player can place building blueprints

☐ Colonists deliver materials and buildings complete

☐ Workshops produce food

☐ Colonists eat and sleep autonomously

☐ Colony can fail from starvation or injury

☐ Debug tools explain every job decision

☐ Save and load restores state correctly

## Phase 2 Full Completion Checklist

☐ All 9 processors run in correct order every fixed step

☐ Render rate fully decoupled from simulation rate — verified at 15 FPS and 144 FPS

☐ EventBus flushes only AFTER all processors complete — never mid-step

☐ Two colonists cannot claim the same resource simultaneously

☐ All 5 reservation cleanup triggers fire correctly

☐ All 14 agent states reachable — Incapacitated and Dead tested

☐ USettlementManager: all data references SettlementID correctly

☐ DA_Race_Dwarf and DA_Race_HighElf loaded — stat modifiers apply

☐ 2D sprite characters face camera at all angles — no edge-on sprites

☐ Pixel art sprites are crisp — Texture Group set to 2D Pixels (unfiltered)

☐ Voxel construction end-to-end: blueprint → task → blocks placed → complete

☐ All 11 debug overlays toggle and display correct data

☐ Save file created and loaded — all colonist state restored correctly

☐ RNG state restored correctly after load — simulation continues deterministically

☐ git commit: 'Phase 2 complete: colony simulation MVP — all 9 criteria met'

| PHASE 3 | World Connects Overworld, economy alive, diplomacy, naval, cosmic, full living world |
| --- | --- |

✦ AI CARRY-OVER PROMPT — Paste this at the start of every new chat for this phase // WORLDFORGE — PHASE 3 CARRY-OVER PROMPT // Paste this at the start of every new AI chat session during Phase 3 You are helping build WorldForge: Overkill Edition in UE5.7 C++. Project path: C:\Users\Vaz\Documents\Unreal Projects\WorldForge Phases 0, 1, and 2 are COMPLETE. The colony MVP works. 9 success criteria pass. Fixed-step processor system operational with 9 processors. Two races (Dwarf, High Elf) working with 2D sprites in voxel world. Save/load working. All 11 debug overlays working. CRITICAL RULES: 1. ALL random calls use UWorldForgeRNG with correct branch index. 2. Economy is FORCE-BASED: 5 forces (Production, Consumption, Flow, Price Discovery, Trust). No scripted scenarios — forces interact to produce emergent outcomes. 3. Government type drives economic behavior — 12 types defined in GDD v6.1. 4. Price fixing creates equilibrium vs official price gap — black market emerges automatically. 5. Currency trust has 6 components — all update from EventBus notifications. 6. UEconomicProcessor runs as Processor 9 LAST each fixed step. 7. Living world (AI civs) simulates continuously on 30-second tick — separate from colony tick. 8. ALL overworld data still references SettlementID. Current phase: PHASE 3 — World Connects Goal: Colony trades with living world. Economy fully alive. Cosmic entities active. Diplomatic actions have economic components. Naval routes carry currency. Key new systems: UWorldEconomySimulation (full), UOverworldSubsystem, UDiplomacySubsystem, UCosmicSimulationSubsystem, UNavalSystem, UCultureDriftSystem, UCivilizationResilienceSystem Task I need help with: [DESCRIBE SPECIFIC TASK HERE]

## Phase 3 Tasks

### A — Full Economy System (UWorldEconomySimulation)

- Implement UProductionSimulator: Output = WorkerCount × SkillMod × BuildingMod × BiomeMod × DisruptionFactor × CosmicMod

- Implement UConsumptionSimulator: Demand = Population × NeedWeight × SeasonMod × CulturalMod × PriceElasticity

- Implement UFlowSimulator: FlowRate = RouteCapacity × SafetyFactor × InfrastructureMod × DiplomaticMod × TaxFactor

- Implement UPriceDiscovery: SDF smooth price movement toward (BasePrice × DemandPressure/SupplyPressure^Elasticity) with dampening

- Implement UCurrencyTrustSimulator: 6 components (MilitaryStability, BackingStrength, TradeReputation, CosmicFavor, PoliticalCohesion, GovernmentCredibility) → CurrentAnchorValue

- Implement UPriceFixEvaluator: government price fix policies → OfficialPrice vs EquilibriumPrice gap

- Implement UBlackMarketSystem: gap above threshold → unofficial FTradeFlowState created at EquilibriumPrice + risk premium

- Implement UEconomicNarrativeReader: pattern detection (famine, currency freefall, monopoly, boom) → FString reports for Commander's Desk

- Wire all 6 trust components to EventBus: war events, disaster events, cosmic events, diplomatic events all update trust

- Implement all economy notification methods: NotifyWarStarted/Ended, NotifyPlagueEvent, NotifyCosmicEconomicEvent, NotifyGovernmentChange

### B — Living World Simulation

- UWorldMapSubsystem living world tick: runs AI civs every 30 seconds — territorial, diplomatic, economic, cultural

- Create UCultureDriftSystem: Cultural DNA values drift based on events during play

- Create UCivilizationResilienceSystem: collapse types — Fragmentation, Diaspora, Refuge State, Underground Retreat, Economic Collapse, Religious Continuation

- Refugees from collapsed civs arrive at player colony as events

- Civ territory changes visible on world map in real time

### C — Overworld Layer

- Create UOverworldSubsystem: caravan routing, outpost management, trade route simulation

- Caravans carry both goods manifest AND currency payment — UEconomySimulation processes transaction on arrival

- All 9 outpost types: Resource, Military Fort, Trade Post, Naval Port, Sky Anchor, Market Outpost, Diplomatic Mission, Shrine Outpost, Forward Base

- Supply line system: outposts fail when supply lines cut for too long

- Trade routes visualized as spline curves on world map — animated caravan sprite follows route

### D — Diplomacy System

- Create UDiplomacySubsystem: -100 to +100 relationship scores per faction pair

- All 16 diplomatic actions implemented including economy-specific: Currency Pegging, Economic Aid, Currency War, Trade Embargo

- Cultural DNA modifiers on action outcomes: High Outgroup Hostility rejects most overtures

- Honor Culture (Oni) mechanic: broken agreements cause permanent damage

- Economic intelligence from diplomacy feeds Commander's Desk market reports

### E — Naval System

- Create UNavalSystem: ship management, sailing mechanics, naval combat

- Waterline Pro 6 integration: ship buoyancy on ocean water surfaces

- Wind direction from SkyScape weather system affects ship speed

- First ships: Raft, River Barge, Scout Sloop

- Sea trade routes carry more cargo and higher currency value than overland

- Blockade mechanics: naval forces cut off enemy port from all sea trade

### F — Cosmic Simulation System

- Create UCosmicSimulationSubsystem: entity states, faith decay, emergence triggers, divine economic interventions

- Faith decay: all 6 power sources decay at defined rates per GDD v6.1

- Emergence triggers: Fear-based, Affinity-based, Catastrophe-based, Anchor-based, Belief-assembly, Irritation-based

- Anchor system: voxel shrine buildings create FAnchorRecord → entity power increases

- Commerce-domain entities: bless caravans, stabilize currency, open trade routes

- War/fear entities: disrupt trade routes, crash currencies, spike food prices

- Narrative Pressure System: War, Exploration, Mysticism, Fear, Commerce, Art, Cosmic Instability accumulators

### G — Tidecaller Race and Underwater Colonies

- Create DA_Race_Tidecaller per GDD v6.1 race spec: aquatic, bioluminescent, tide-pearl currency

- Underwater voxel colony: colonists swim, build from seabed up, z-levels inverted

- Pressure Limit mechanic: below -200 z-levels requires pressure adaptation tech research

- Aquatic trade requires neutral port towns or aquatic outposts as intermediaries

### H — Commander's Desk Economic Intelligence

- UEconomicNarrativeReader active: detected patterns generate reports displayed on desk

- Economic overlay on world map: currency stability, market health, price pressure per cell

- Trade route overlay: animated caravan sprites on spline routes

- Economic intelligence depth based on knowledge state: Rumored = rough estimates, Trade Partner = full price board

### I — Hybrid Build System

- Create UPlayerBuildContext as WorldSubsystem — bridges player UI to UVoxelConstructionSystem

- Extend FActiveBuildTask: add BlockList (TArray<FIntPoint>) and MaterialTag fields to WorldForgeDataTypes.h — prefab tasks leave both empty

- Add StartCustomBuildTask() to UVoxelConstructionSystem — accepts player-drawn BlockList and chosen MaterialTag

- Update PlaceNextBlock() to walk BlockList when present; use MaterialTag instead of hardcoded Stone

- NPC era filter: GetEraBuildingTag() helper returns appropriate BuildingTag based on FCivilizationData.TechLevel — Stone Age mud hut through Medieval hall

- Stockpile gate: CommitCustomBuild() checks stockpile covers BlockList.Num() before creating task; build pauses mid-construction if stockpile runs dry

- Blueprint UI: draw mode (cell selection), material picker (stockpile-aware), prefab library menu, build-paused indicator above construction site

- NPC civs call CommitPrefabBuild() only — never access custom draw path

PHASE 3 MILESTONE: Full overworld layer. Colony interacts with living world via trade, diplomacy, and cosmic forces. Economy is alive with emergent pricing, black markets, and currency fluctuations. Naval combat operational. Hybrid build system active: player colony supports custom draw construction from stockpile materials alongside era-filtered prefab buildings for NPC civilisations.

## Phase 3 Completion Checklist

☐ All 5 economic forces running — emergent prices change based on supply/demand

☐ Price fixing creates black market when gap exceeds threshold

☐ Currency trust fluctuates from war, disaster, cosmic events

☐ Exchange rates auto-calculate from CurrentAnchorValue ratios — no hard-coded tables

☐ Trade caravans carry currency payment — UEconomySimulation processes on arrival

☐ Black market requires Smuggler-trait colonist — discovery risk fires diplomatic incident

☐ Living world ticks every 30 seconds — civ territories change, relationships shift

☐ All 16 diplomatic actions functional including currency pegging and economic aid

☐ UNavalSystem: ships sail on Waterline Pro 6 water with SkyScape wind effects

☐ UCosmicSimulationSubsystem: faith decay running, shrine anchors functional

☐ Commerce-domain entity blessing raises caravan safety and currency stability

☐ Tidecaller race playable with underwater voxel colony mechanics

☐ Commander's Desk shows economic intelligence from trade partners

☐ Civilization collapse triggers resilience system — refugees arrive at colony

☐ UPlayerBuildContext created — player draw mode and material picker functional

☐ FActiveBuildTask: BlockList and MaterialTag fields added to WorldForgeDataTypes.h

☐ Custom build: player draws cells, picks material, colonists fill volume block by block

☐ Stockpile gate: build pauses when material runs dry, resumes when haulers restock

☐ NPC civ era filter: tech level selects appropriate prefab BuildingTag

☐ Prefab path unchanged: StartBuildTask() still works as before for both player and NPC

☐ git commit: 'Phase 3 complete: full overworld, economy, diplomacy, cosmic, naval, hybrid build system'

| PHASE 4 | Full Game Content & Mod SDK All races, full economy, mod SDK, sky biomes, Early Access ready |
| --- | --- |

✦ AI CARRY-OVER PROMPT — Paste this at the start of every new chat for this phase // WORLDFORGE — PHASE 4 CARRY-OVER PROMPT // Paste this at the start of every new AI chat session during Phase 4 You are helping build WorldForge: Overkill Edition in UE5.7 C++. Project path: C:\Users\Vaz\Documents\Unreal Projects\WorldForge Phases 0 through 3 are COMPLETE. Full game systems operational: Colony simulation (9 processors), world generation (16 steps), economy (5 forces), diplomacy (16 actions), naval, cosmic, overworld, living world, fog of war, Commander's Desk, save/load, two races (Dwarf, High Elf, Tidecaller). CRITICAL RULES: 1. ALL random calls use UWorldForgeRNG — 15 branches. 2. New races follow the CHECKLIST in GDD v6.1 Chapter 14.3 exactly. 3. New races use URaceDataAsset schema — zero engine changes required. 4. Mods use mod.json manifest — pak drop-in system — no engine changes. 5. OVERKILL mode: all mods active simultaneously — conflict resolution by priority. 6. Sky biomes use IBiome interface — same extensibility pattern as all other biomes. 7. All content registered in UDataRegistry — no hard-coded lists anywhere. Current phase: PHASE 4 — Full Game Content and Mod SDK Goal: All 8 base races, all magic systems, full naval, Mod SDK v1.0, Early Access launch. Task I need help with: [DESCRIBE SPECIFIC TASK HERE]

## Phase 4 Tasks

### A — Remaining Base Races (5 more races)

- DA_Race_DarkElf: shadow magic +180%, Status Obsession mechanic, shadow-glass token currency

- DA_Race_Namekian: regeneration, ki affinity +200%, Fusion mechanic (two colonists merge temporarily), ki-stone currency

- DA_Race_Oni: strength +80%, Honor System mechanic (oath-breaking = permanent debuff), iron honor-mark currency

- DA_Race_ConstructFolk: no food/sleep/oxygen needs, Modular Limbs mechanic (swap arms for task), purpose-token currency

- DA_Race_FaeKin: glamour magic +180%, Wild Magic Risk mechanic (5% uncontrolled spell when distressed), dream-mote currency

- Each race: full URaceDataAsset, sprite sheets in LibreSprite/Aseprite, PaperZD AnimSource, MagicaVoxel buildings

- Each race registered in UDataRegistry — confirmed through race checklist in GDD v6.1 Chapter 14.3

### B — Magic Systems (6 systems)

- Runic Inscription: first magic system — runes carved on voxel blocks grant passive effects

- Ki Flow (Namekian-native): channeled combat and healing magic

- Shadow Weaving (Dark Elf-native): illusion, stealth, information magic

- Elemental Binding: universal — fire, water, earth, air elements

- Dream Walking (Fae-native): prophetic visions, reality manipulation, glamour

- Void Touch: rare universal — planar magic, dimensional effects, sanity risk

- Each implements IMagicSystem interface — registered in UDataRegistry

### C — Tech Trees (6 trees)

- Medieval Engineering: construction, metalworking, siege equipment

- Arcane Studies: magic amplification, spell research, mana infrastructure

- Oceanology: ship construction, deep sea diving, aquatic adaptation

- Void Mechanics: dimensional engineering, planar travel, reality anchoring

- Sky Navigation: aerial transport, cloud farming, lightning harvesting

- Ki Mastery: Namekian-specific — fusion enhancement, regeneration amplification

- Each implements ITechSystem interface — DAG prerequisite structure

### D — Full Naval System

- All 7 ship classes: Raft, River Barge, Trade Galleon, War Frigate, Dreadnought, Submersible, Sky Galleon

- Naval combat: broadsides, boarding actions, ramming — crew skill and ship class both matter

- Blockade mechanics: naval forces cut off enemy port from all sea trade — economic impact via UFlowSimulator

- Privateers: commission independent captains to raid enemy trade routes

- Sky Galleon uses air current simulation (SkyScape wind data) not ocean wave physics

### E — OVERKILL Mode

- All installed mods active simultaneously

- Conflict resolution: duplicate RaceID → higher priority wins; duplicate world drivers → combined probability weight; overlapping cosmic domains → both added as rivals

- OVERKILL config screen: player can see all active mods and their priority settings

- Performance scaling: OVERKILL mode warns player and recommends hardware specifications

### F — Sky Biome Expansion

- Sky Lowlands IBiome: floating voxel soil platforms, updraft vents replace staircases, low altitude

- Sky Highlands IBiome: high altitude, extreme wind, lightning storms, lightning gem resources

- Cloud Realm IBiome: cloud-native structures, cloud dissolution events, weather crystal resources

- Sky Galleon navigation: air current simulation from SkyScape drives movement

- Sky Anchor outpost type fully functional: moor sky galleons, access floating island resources

### G — Mod SDK v1.0

- mod.json full specification documented with all fields: mod_id, version, races[], biomes[], world_drivers[], cosmic_entity_sets[], magic_systems[], currencies[], sprite_sheets[], voxel_asset_packs[]

- Example mod: Planet Namek — demonstrates adding a race with full spec

- Example mod: Custom Cosmic Entity Set — demonstrates adding entity archetypes

- Example mod: New Biome — demonstrates IBiome implementation

- PAK creation guide: UE5 plugin project → UnrealPak.exe → drop into /mods/ folder

- UModLoaderSubsystem validated with all example mods

### H — Steam Workshop Integration

- Workshop upload tool integrated into game launcher

- Mod discovery UI in main menu: browse, subscribe, rate mods

- Auto-update: subscribed mods auto-download updates on launch

- Mod conflict warnings displayed clearly with resolution suggestions

### I — World Drivers (6 drivers)

- Standard Fantasy: base game experience — medieval, classic fantasy tones

- Anime World: vivid colors, anime aesthetic biome themes, anime-style world events

- Cosmic Horror: eldritch tones, void-adjacent events more common, sanity elements

- Age of Machines: steampunk aesthetic, Construct Folk civs more common, mechanical magic

- Mythic Age: gods more active, cosmic entities high power, divine wars frequent

- Fallen World: post-apocalyptic tone, many collapsed civs, ruin density very high

- Each implements IWorldDriver interface — registered in UDataRegistry

### J — Content Completion and Polish

- All 9 content filter categories verified working across all new content

- All races tested for unique mechanic functionality: Grudge System, Fusion, Honor System, Wild Magic Risk, Modular Limbs, Status Obsession, Magic Hunger, Pressure Limit

- All economies tested: 12 government types verified producing correct emergent behavior

- All cosmic entity types generating and simulating correctly during long playthroughs

- Performance profiling: all processor timing overlays in acceptable range at 50+ colonists

- Save/load tested across all phases of a complete playthrough

### K — Early Access Preparation

- Steam store page setup

- Build pipeline: automated build creation for distribution

- Bug tracking system established

- Community Discord setup

- Release roadmap published: what is in Early Access vs what comes in updates

PHASE 4 MILESTONE: EARLY ACCESS LAUNCH. All 8 base races with full unique mechanics and economy profiles. 6 magic systems. 6 tech trees. 6 world drivers. Full naval. OVERKILL mode. Mod SDK v1.0. Steam Workshop.

## Phase 4 Completion Checklist

☐ All 8 base races playable with full sprite sheets, unique mechanics, and economy profiles

☐ All 8 unique race mechanics functional: Grudge, Fusion, Honor, Wild Magic, Modular Limbs, Status Obsession, Magic Hunger, Pressure Limit

☐ All 6 magic systems implemented and registered — IMagicSystem interface

☐ All 6 tech trees implemented and registered — ITechSystem interface

☐ All 6 world drivers implemented and registered — IWorldDriver interface

☐ All 7 ship classes operational — naval combat, blockade, privateers

☐ Sky Lowlands, Sky Highlands, Cloud Realm biomes functional

☐ OVERKILL mode conflict resolution verified with 3+ mods simultaneously

☐ Mod SDK v1.0: all 3 example mods work correctly

☐ Steam Workshop: upload, browse, subscribe, and auto-update all working

☐ All 12 government economy types producing correct emergent economic behavior

☐ Full playthrough save/load tested from Year 1 through Year 50+

☐ All content filters verified across all 8 races and 6 world drivers

☐ Performance within targets at colony scale 50+ colonists on target hardware

☐ Steam store page live

☐ git tag: 'v1.0-early-access'

# Appendix — Quick Reference

## Confirmed Tech Stack

| Asset | Source | Status | Role |
| --- | --- | --- | --- |
| Voxel Plugin Free | GitHub | ✅ Installed | SDF voxel terrain, destructible mining, z-levels |
| PaperZD 2.2.0 | FAB Free | ✅ Installed | 2D sprite animation for all 20+ race characters |
| SkyScape 1.11.3 | Owned | ✅ Installed | Weather, day/night, seasons, fog of war visual layer |
| FastNoiseGenerator 1.01 | Owned | ✅ Installed | Noise generation — working on UE5.7 |
| Inventory Framework Plugin 3.3.1 | Owned | ✅ Installed | Colony inventory and crafting system |
| QuestSystem 1.0 | Owned | ✅ Installed | Faction missions and objectives — Phase 3 |
| Waterline Pro 6 | Owned | ✅ Migrated | Ocean, rivers, lakes, buoyancy on voxel terrain |
| Hyper Menu v4 | Owned | ✅ Migrated | Main menu, settings, save slot UI |
| Niagara Examples Pack | FAB Free | 🔲 Download | 50+ VFX systems — replaces Mixed Magic |
| Megascans Starter | FAB Free | 🔲 Claim | 1,500+ environment meshes |
| MagicaVoxel | magicavoxel.net | 🔲 Download | Voxel building creation tool |
| LibreSprite | libresprite.github.io | 🔲 Download | Sprite sheet creation — replaces SpriteStack |
| Aura AI Agent | tryaura.dev | 🔲 Sign up | Editor automation and C++ generation |
| Qwen2.5-Coder 14B (Ollama) | Media server | 🔲 Set up | Local AI for repetitive Aura tasks |
| Aseprite | aseprite.org | Optional ~$20 | Pixel art editor |
| ~~Forgekeep~~ | ~~Owned~~ | ❌ UE5.7 incompatible | Skip — IFP already installed |
| ~~PTG v2~~ | ~~Owned~~ | ❌ UE5.3 max | Skip |
| ~~Fast Noise Generator (original)~~ | ~~Owned~~ | ❌ Same issue as PTG | Skip — FastNoiseGenerator 1.01 works |
| ~~Calysto World 2.0~~ | ~~N/A~~ | ❌ Landscape-based | Incompatible with Voxel Plugin |

## PRNG Branch Reference

| Branch | Constant | What It Seeds |
| --- | --- | --- |
| 00 | BRANCH_TERRAIN | Heightmap data feeding Voxel Plugin |
| 01 | BRANCH_BIOME | Biome temperature and rainfall |
| 02 | BRANCH_RESOURCES | Resource vein placement per chunk |
| 03 | BRANCH_PREHISTORY | Pre-history event generation |
| 04 | BRANCH_CIV_START | Civilization starting positions |
| 05 | BRANCH_CULTURAL_DNA | Cultural DNA per civilization |
| 06 | BRANCH_NPC_TRAITS | Individual NPC personality traits |
| 07 | BRANCH_EVENTS | Ongoing event scheduling |
| 08 | BRANCH_CARAVANS | Caravan inventory generation |
| 09 | BRANCH_OFFSPRING | NPC offspring trait inheritance |
| 10 | BRANCH_DIPLOMACY | Diplomatic event triggers |
| 11 | BRANCH_DISASTERS | Magical surge and disaster placement |
| 12 | BRANCH_COSMIC | Cosmic entity generation and power |
| 13 | BRANCH_ANCHORS | Anchor placement and relic properties |
| 14 | BRANCH_ECONOMY | Government types, currencies, prices, economic events |

## Processor Order Reference

| Order | Processor | Primary Job |
| --- | --- | --- |
| 1 | UNeedsProcessor | Decay all 5 needs; fire critical events below threshold |
| 2 | UJobProcessor | Assign jobs from queue to colonists; check reservations first |
| 3 | UReservationProcessor | Validate and clean up stale reservations |
| 4 | UConstructionProcessor | Advance voxel block placement per active build task |
| 5 | UProductionProcessor | Advance crafting and production; output goods on completion |
| 6 | UMoraleProcessor | Calculate mood from needs, events, ethics, biome, room quality |
| 7 | UHealthProcessor | Process injury, illness, recovery — transition agent states |
| 8 | UIncidentProcessor | Roll random events via BRANCH_EVENTS — check ContentFilter first |
| 9 | UEconomicProcessor | Update prices, flows, currency trust, black markets — RUNS LAST |

## Key File Paths

| What | Path |
| --- | --- |
| Project root | C:\Users\Vaz\Documents\Unreal Projects\WorldForge\ |
| C++ source | C:\Users\Vaz\Documents\Unreal Projects\WorldForge\Source\WorldForge\ |
| Content files | C:\Users\Vaz\Documents\Unreal Projects\WorldForge\Content\WorldForge\ |
| Config / GameplayTags | C:\Users\Vaz\Documents\Unreal Projects\WorldForge\Config\ |
| Plugins | C:\Users\Vaz\Documents\Unreal Projects\WorldForge\Plugins\ |
| Mods drop folder | C:\Users\Vaz\Documents\Unreal Projects\WorldForge\mods\ |
| Third-party content | ...Content\WorldForge\ThirdParty\ (Waterline, HyperMenu, etc.) |

World Forge: Overkill Edition  |  Complete Development Roadmap  |  March 2026

Use the carry-over prompt at the top of each phase in every new AI session.

WORLD FORGE: OVERKILL EDITION

Development Roadmap — Addendum

Voxel Spawning System: Phase 3 & Phase 4 Task Integration

Merge into existing Phase 3 and Phase 4 task lists in the WorldForge Development Roadmap

# WHEN TO IMPLEMENT VSS — Your Current Situation

YOU ARE HERE: Phase 3B-H finishing up + Phase V visuals backfill running in parallel.

The VSS has one hard dependency and two soft dependencies. The hard dependency is on V-H being complete with PlaceVoxelBlock calling the real Voxel Plugin API. The soft dependencies are on Phase 3B systems being stable for caravan and market visuals.

| Dependency | Type | Status Based on Your Description |
| --- | --- | --- |
| V-H complete: PlaceVoxelBlock calling real Voxel Plugin API (not stub) | HARD -- VSS cannot show construction stages without this | You are currently doing Phase V. Complete V-H first. |
| Phase 3B-H complete and compiled: UOverworldSubsystem (caravans), UWorldEconomySimulation (market data) | SOFT -- VSS works without these but caravan/market drivers will be stubs | You are currently finishing this. Complete it first. |
| Phase V-A through V-G complete: camera, terrain, sprites, debug overlays | SOFT -- VSS visuals need a rendered world to appear in | You are doing this now in parallel. |

## Your Implementation Order

| Order | What | Gate |
| --- | --- | --- |
| Now (current) | Finish Phase 3B-H (sections B through H1/H2) | No gate -- just complete it |
| Now (parallel) | Finish Phase V-A through V-G (camera, terrain, sky, actors, sprites, debug) | No gate -- just complete it |
| Next after both above | Section V-H: wire PlaceVoxelBlock to real Voxel Plugin API. Block should appear on screen. | V-H must produce visible voxel blocks before VSS Step 7 (ConstructionVisualDriver) works |
| Section I (already in your 3BH doc) | Hybrid Build System: prefab + custom draw | Requires V-H to be real (same gate as VSS) |
| THEN: VSS Phase 3 (10 steps from VSS doc) | Implement UVoxelSpawnSubsystem, all drivers, save/load | Requires: Phase 3B-H compile-clean + V-H real blocks + Phase V-A to V-G done |
| Phase 4 (future) | Advanced city districts, destruction anims, cosmic post-process | After Phase 3 content complete |

DO NOT start VSS while V-H is still a stub (PlaceVoxelBlock only logging, not calling VoxelPlugin). Section V-H specifically says: PlaceVoxelBlock must call the real Voxel Plugin API and blocks must appear on screen. VSS Step 7 (UConstructionVisualDriver) depends on this being real.

The good news: VSS Steps 1-6 (data types, DataAsset, SettlementManager hook, subsystem shell, building HISM, biome props) can all be done before V-H is real. Only Step 7 onward needs real voxel blocks. You can start VSS Steps 1-6 as soon as Phase 3B-H is compile-clean.

# Phase 3 Roadmap Tasks — VSS Addition

Insert these tasks into the Phase 3 task list in the Development Roadmap, after the existing Section H (Commander's Desk) tasks and Section I (Hybrid Build System) tasks. These are Phase 3 additions — not rewrites of existing Phase 3 tasks.

## New Phase 3 Tasks: Voxel Spawning System (VSS)

### VSS Prerequisites (Do Before VSS Step 1)

VSS-P1. Confirm V-H is complete: PlaceVoxelBlock() calls real Voxel Plugin API and blocks appear on screen. If still logging only, complete V-H before proceeding.

VSS-P2. Confirm Phase 3B-H compile-clean: UOverworldSubsystem, UDiplomacySubsystem, UNavalSystem, UCosmicSimulationSubsystem all compile and log Initialized on Play.

VSS-P3. Confirm BRANCH_VISUALS = 13 constant added to WorldForgeTags.h.

### VSS Step 1 — WorldForgeDataTypes.h + WorldForgeTags.h Additions

VSS-1a. Append FVoxelSpawnRecord struct to WorldForgeDataTypes.h (SimEntityTag, GridCell, WorldPos, Rotation, Scale, InstanceIdx, SettlementID, bIsProp, bIsBlackMarket).

VSS-1b. Append FVSSSaveState struct to WorldForgeDataTypes.h (TArray<FVoxelSpawnRecord> SpawnRecords).

VSS-1c. Add static constexpr int32 BRANCH_VISUALS = 13 to WorldForgeTags.h.

VSS-1d. Build: zero errors. Commit: "VSS Step 1: data types and BRANCH_VISUALS"

### VSS Step 2 — UDA_VoxelVisualRuleSet DataAsset Class

VSS-2a. Create DA_VoxelVisualRuleSet.h/.cpp in Source/WorldForge/Visual/ with FBuildingVisualRule, FBiomePropRule structs and UDA_VoxelVisualRuleSet UPrimaryDataAsset class.

VSS-2b. Build: zero errors.

VSS-2c. In UE5 editor: create Content/WorldForge/Visual/RuleSets/DA_VisualRules_Default.uasset. Assign at least one building rule: WorldForge.Building.Stockpile -> any cube mesh.

VSS-2d. Create DA_VisualRules_Dwarf.uasset with Dwarf race visual rules.

VSS-2e. Commit: "VSS Step 2: UDA_VoxelVisualRuleSet DataAsset"

### VSS Step 3 — SettlementManager Dirty Flag Hook

VSS-3a. Add SetVisualDirty/IsVisualDirty/ClearVisualDirty to SettlementManager.h and .cpp (3 new methods, ~12 lines).

VSS-3b. Add SetVisualDirty(SettlementID) at end of AddBuilding() in SettlementManager.cpp.

VSS-3c. Build: zero errors. No new log warnings. Commit: "VSS Step 3: SettlementManager dirty flag hook"

### VSS Step 4 — UVoxelSpawnSubsystem Shell

VSS-4a. Create VoxelSpawnSubsystem.h/.cpp in Source/WorldForge/Visual/.

VSS-4b. Add ProcessorManager hook: cache VSS in Initialize(), call VSS->OnSimStep() after FlushPendingEvents() in RunStep().

VSS-4c. Build + Play: verify [VSS] Initialized appears in Output Log. Commit: "VSS Step 4: UVoxelSpawnSubsystem shell + ProcessorManager hook"

### VSS Step 5 — USettlementVisualManager + HISM Building Spawn

VSS-5a. Create SettlementVisualManager.h/.cpp. Wire to GetOrCreateManager() in UVoxelSpawnSubsystem.

VSS-5b. Implement RebuildBuildingVisuals(): query SM->GetSettlement()->Buildings, look up mesh from DataAsset, place HISM instances at grid positions snapped to terrain surface.

VSS-5c. Test: call ForceRebuildSettlement(0) from Blueprint. Verify building meshes appear at colony grid positions. Commit: "VSS Step 5: USettlementVisualManager + HISM building spawn"

### VSS Step 6 — UBiomePropSpawner

VSS-6a. Create BiomePropSpawner.h/.cpp. Implement SpawnBiomeProps() using UWorldForgeRNG Branch 13. Scatter N props across settlement grid, skip occupied cells.

VSS-6b. Wire InitializeSettlementVisuals() call in BP_ColonyManager BeginPlay after StartSimulation().

VSS-6c. Test: Play twice with same seed. Verify identical prop positions. Commit: "VSS Step 6: UBiomePropSpawner -- deterministic terrain props"

### VSS Step 7 — UConstructionVisualDriver (Requires V-H real)

VSS-7a. Create ConstructionVisualDriver.h/.cpp. Map FActiveBuildTask.Progress to 4-stage construction mesh (0-25%=Foundation, 25-50%=Scaffold, 50-85%=Partial, 85-100%=Complete).

VSS-7b. Subscribe to BuildingCompleted EventBus event -> swap to final mesh + fire NS_ConstructionDust Niagara.

VSS-7c. Test: start a building. Verify foundation -> scaffold -> partial -> complete visual progression. Commit: "VSS Step 7: UConstructionVisualDriver"

### VSS Step 8 — UMarketVisualDriver

VSS-8a. Create MarketVisualDriver.h/.cpp. Read EconSim->GetMarketReport(SID) every 50 steps. Scale HISM stall count to active market count. Set Niagara SpawnRate parameter.

VSS-8b. Toggle black market hidden stall HISM visibility based on FMarketPrice.BlackMarketPrice > 0.

VSS-8c. Test: advance economy 5+ in-game years. Verify market density changes. Trigger black market. Verify hidden stall appears. Commit: "VSS Step 8: UMarketVisualDriver"

### VSS Step 9 — UCaravanVisualDriver

VSS-9a. Create CaravanVisualDriver.h/.cpp. Subscribe to CaravanDispatched and CaravanArrived EventBus events.

VSS-9b. Implement SpawnCaravanActor() and DespawnCaravanActor(). Move actor along USplineRoadManager spline each step.

VSS-9c. Test: dispatch a caravan. Verify actor appears, moves along spline, despawns on arrival. Commit: "VSS Step 9: UCaravanVisualDriver"

### VSS Step 10 — Save/Load Integration

VSS-10a. Add FVSSSaveState VSSState to WorldForgeSaveGame.h.

VSS-10b. Add GetVSSSaveState() / RestoreVSSFromSave() blocks to SaveSubsystem.cpp.

VSS-10c. Test: save at Year 10 with buildings, props, market visuals active. Load. Verify all visuals appear in correct positions from spawn records.

VSS-10d. Commit: "VSS Phase 3 complete: simulation-driven visual layer, save/load verified"

## Phase 3 VSS Milestone

| VSS Phase 3 Complete When |  |
| --- | --- |
| Buildings spawn/despawn on construction events and match FSettlementState.Buildings | ✓ |
| Population tier (Village/Town/City) changes layout density | ✓ |
| Biome props scatter identically on same seed, different positions on different seed | ✓ |
| Construction stage visuals (foundation → complete) match FActiveBuildTask.Progress | ✓ |
| Market stall density reflects economy pressure (updated every 50 steps) | ✓ |
| Black market hidden stall appears when FMarketPrice.BlackMarketPrice > 0 | ✓ |
| Caravan actor spawns, moves along spline, despawns on arrival | ✓ |
| Collapse ruins replace building ISMs on CivCollapsed event | ✓ |
| Year 10 save/load: all visuals restore from FVoxelSpawnRecord entries | ✓ |
| No VSS code writes to any simulation struct | ✓ |

# Phase 4 Roadmap Tasks — VSS Advanced Addition

Insert these tasks into the Phase 4 task list in the Development Roadmap, in a new subsection after the existing race and magic system tasks. These are Phase 4 additions only.

## New Phase 4 Tasks: Advanced VSS

### VSS Phase 4A — Metropolis Tier City Generation

VSS-4A-1. Implement Metropolis density tier (Population 201+). Multi-block district layout algorithm using RNG Branch 13. Street grid generation between building clusters.

VSS-4A-2. Add multi-story building variants to UDA_VoxelVisualRuleSet for races that support tall structures (High Elf towers, Dwarf multi-level forges).

VSS-4A-3. Commerce district, residential district, and industrial district clustering based on building types.

### VSS Phase 4B — Building Destruction Animations

VSS-4B-1. Implement NS_CollapseRubble Niagara system: buildings explode into rubble pieces on CivCollapsed event before being replaced with rubble ISM instances.

VSS-4B-2. Rubble scatters deterministically using RNG Branch 13 so the same collapse always looks the same.

VSS-4B-3. Fire NS_CollapseRubble at each building HISM instance position sequentially with a 0.5 second delay between buildings.

### VSS Phase 4C — Economic Animation Sync

VSS-4C-1. Track FMarketPrice.OfficialPrice delta rate per step. Use this as the market animation intensity multiplier rather than the static price level.

VSS-4C-2. Rapidly rising prices = frantic market animation. Collapsing prices = market slowing down visually.

VSS-4C-3. Currency freefall (FCurrencyTrustState.bInFreefall) triggers territory border mesh animation change and ambient sound trigger.

### VSS Phase 4D — Sky Biome Structures

VSS-4D-1. Tidecaller and Sky biome tiles use inverted Z placement. UBiomePropSpawner spawns underwater kelp forests, deep sea props at negative Z levels.

VSS-4D-2. Sky Anchor outpost type (EOutpostType::SkyAnchor) spawns floating platform mesh + anchor chain spline meshes using USplineRoadManager.

VSS-4D-3. Underwater colony: buildings placed at ElevationLayer < 0 using FNavCell.ElevationLayer once Section G3 (deferred nav change) is implemented.

### VSS Phase 4E — Cosmic Entity Visual Influence

VSS-4E-1. When UCosmicSimulationSubsystem entity reaches Active status, apply a post-process material parameter blend on the settlement camera zone.

VSS-4E-2. Commerce domain entity: golden tint, floating particle motes near market buildings.

VSS-4E-3. War/fear domain entity: desaturated tint, smoke particles rising from barracks and walls.

VSS-4E-4. Domain effects use EntityTag from FCosmicEntityState.DomainTags to select the correct post-process preset from UDA_VoxelVisualRuleSet.

### VSS Phase 4F — Multi-Race Settlement Overlays

VSS-4F-1. When two races coexist in one settlement, select visual rule set based on dominant race (highest population count of each race type).

VSS-4F-2. Mixed settlements show cultural blend: core buildings use dominant race rules, peripheral/new buildings use minority race rules based on who built them.

VSS-4F-3. Diplomatic tension (relationship < -50) adds visible fortification props between districts.

## Phase 4 VSS Milestone

| VSS Phase 4 Complete When |  |
| --- | --- |
| Metropolis density tier (Population 201+) shows district clustering | ✓ |
| Building destruction animation plays on CivCollapsed before rubble placement | ✓ |
| Market animation rate tracks FMarketPrice delta velocity not static level | ✓ |
| Tidecaller settlement shows underwater props at negative Z levels | ✓ |
| Active cosmic entity applies post-process zone to settlement camera area | ✓ |
| Multi-race settlements show mixed visual rule sets by builder race | ✓ |

# Integration Summary: Where to Insert in Existing Docs

| Document | Where to Insert | What to Insert |
| --- | --- | --- |
| GDD v6.1 | After Section 16.3 Key Classes Quick Reference | The full content of the GDD Section 17 Addendum document |
| GDD v6.1 Section 16.3 | Add 3 rows to the Key Classes table | UVoxelSpawnSubsystem, UDA_VoxelVisualRuleSet, USettlementVisualManager |
| Development Roadmap Phase 3 task list | After Section I (Hybrid Build System) tasks | VSS Prerequisites through VSS Step 10 and VSS Phase 3 Milestone table |
| Development Roadmap Phase 4 task list | New subsection after existing race and magic tasks | VSS Phase 4A through 4F tasks and VSS Phase 4 Milestone table |
| Development Roadmap Phase 3 milestone summary | Add to Phase 3 completion criteria | VSS Phase 3 complete: simulation-driven visual layer, save/load verified |
| Development Roadmap Phase 4 milestone summary | Add to Phase 4 completion criteria | Advanced VSS: city districts, destruction anims, cosmic influence zones |