WORLD FORGE

Phase 4 -- Full Game Content and Early Access

All 8 races. 6 magic systems. 6 tech trees. Mod SDK. Early Access launch.

| Section | Content Added | Early Access Gate |
| --- | --- | --- |
| A | Dark Elf race (Status Obsession mechanic) | 2nd flesh-out race |
| B | Namekian race (Fusion mechanic) | 3rd flesh-out race |
| C | Oni race (Honor System mechanic) | 4th flesh-out race |
| D | Construct Folk race (Modular Limbs mechanic) | 5th flesh-out race |
| E | Fae Kin race (Wild Magic Risk mechanic) | 6th flesh-out race -- all 8 complete |
| F | 6 Magic Systems (IMagicSystem interface) | All magic registered in DataRegistry |
| G | 6 Tech Trees (ITechSystem interface) | All tech registered in DataRegistry |
| H | Full Naval (all 7 ship classes) | Naval combat operational |
| I | Sky Biomes + Sky Galleon | 3 sky biome types playable |
| J | OVERKILL Mode | Conflict resolution verified with 3+ mods |
| K | 6 World Drivers (IWorldDriver) | All drivers registered and functional |
| L | Mod SDK v1.0 + Steam Workshop | 3 example mods ship with game |
| M | Content completion + polish | All 9 filter categories verified |
| N | Early Access preparation | Steam store page live |

Phase 4 is content-heavy. Every new race must follow the GDD v6.1 Chapter 14.3 checklist exactly. Every new magic system implements IMagicSystem. Every new tech tree implements ITechSystem. No exceptions.

# Sections A through E -- The Five Remaining Base Races

Each race follows the same creation pattern: URaceDataAsset, sprite sheet in LibreSprite, PaperZD AnimSource, MagicaVoxel buildings, DataRegistry registration, unique mechanic implementation.

| Race | Unique Mechanic | Currency | Key Stats |
| --- | --- | --- | --- |
| Dark Elf | Status Obsession: mood penalty when lower-status colonist outperforms them | Shadow-glass token | Shadow magic +180%, Stealth +150%, Status Drive high |
| Namekian | Fusion: two colonists merge temporarily for +200% output on one task | Ki-stone | Ki affinity +200%, Regeneration, no unique food requirement |
| Oni | Honor System: oath-breaking causes permanent stat debuff until atonement | Iron honor-mark | Strength +80%, Combat +120%, Honor axis drives all decisions |
| Construct Folk | Modular Limbs: swap arm-type for current task (+50% task efficiency) | Purpose-token | No food/sleep/oxygen needs. Purpose need replaces all biological needs. |
| Fae Kin | Wild Magic Risk: 5% chance of uncontrolled spell when colonist is distressed | Dream-mote | Glamour magic +180%, unpredictable under stress, Dream Walking affinity |

| 1 | Dark Elf -- DA_Race_DarkElf |
| --- | --- |

Create Data Asset: Content/WorldForge/Races/DA_Race_DarkElf

Implement Status Obsession: each step MoraleProcessor checks if any colonist with lower StatusRank produced more output this step. If yes, MoodScore -= 5 for affected Dark Elf.

StatusRank assigned at colony join based on skills. Can change through achievements.

Shadow magic affinity: Dark Elves gain bonus production output on any job with a darkness/stealth tag

| 2 | Namekian -- DA_Race_Namekian |
| --- | --- |

Create Data Asset: Content/WorldForge/Races/DA_Race_Namekian

Implement Fusion mechanic: player can order two Namekian colonists to merge for one task. Combined agent has: AgentID of first, SkillMod x2, speed x1.5, lasts 10 in-game days then splits.

Create FusionRecord struct: tracks merged pair, task assigned, expiry step.

Namekians do not require standard food. Instead consume Ki Crystals -- a craftable item from the Ki Forge building.

| 3 | Oni -- DA_Race_Oni |
| --- | --- |

Create Data Asset: Content/WorldForge/Races/DA_Race_Oni

Implement Honor System: FHonorRecord tracks every oath made (job accepted, agreement signed, ally promised).

Broken oath (job cancelled, agreement violated): PermanentHonorDebt = true on agent. All skills -20% until atonement ritual at Oni Shrine.

Atonement requires: crafting an Iron Offering item at smithy + 5 in-game days at shrine.

Diplomacy: broken diplomatic agreements cause relationship -50 permanent (not just -30 like other races)

| 4 | Construct Folk -- DA_Race_ConstructFolk |
| --- | --- |

Create Data Asset: Content/WorldForge/Races/DA_Race_ConstructFolk

No food, sleep, or oxygen needs. PurposeNeed replaces all biological needs -- decays at 2x rate.

Implement Modular Limbs: each Construct Folk has FLimbConfiguration. JobProcessor assigns optimal arm-type before starting each job. Switching takes 1 sim step.

Available limb types (registered in DataRegistry): MiningArm (+50% mining), CraftingHands (+50% crafting), HaulRig (+80% carry capacity), WeaponMount (+60% combat)

Construct Folk cannot be injured -- instead accumulate Wear (0-100). Wear > 80 = Incapacitated for repair.

| 5 | Fae Kin -- DA_Race_FaeKin |
| --- | --- |

Create Data Asset: Content/WorldForge/Races/DA_Race_FaeKin

Implement Wild Magic Risk: each step if FaeKin agent SafetyNeed < 20 OR SocialNeed < 20: 5% chance of Wild Magic event.

Wild Magic event types (random via UWorldForgeRNG BRANCH_INCIDENT): Bloom (all plants in 5-cell radius grow instantly), Blink (agent teleports to random walkable cell), Glamour (nearest unfriendly agent becomes friendly for 50 steps), Cascade (2x magic output for 10 steps but 50% chance of backfire)

Dream-mote currency: Fae Kin naturally generate dream-motes during sleep. Tradeable as luxury good.

| 6 | Build and Verify All 5 Races |
| --- | --- |

Close UE5. Run Build_WorldForge.bat.

Create a mixed-race colony with all 8 races represented.

All 8 races playable with unique mechanics triggering correctly. DataRegistry lists all 8.

git commit -m "Phase 4A-E: All 8 base races complete with unique mechanics"

# Section F -- Six Magic Systems (IMagicSystem Interface)

| Magic System | Race Affinity | Core Mechanic |
| --- | --- | --- |
| Runic Inscription | Universal | Runes carved on voxel blocks grant passive effects to area |
| Ki Flow | Namekian native | Channeled combat and healing -- costs Ki Crystals |
| Shadow Weaving | Dark Elf native | Illusion, stealth, information gathering magic |
| Elemental Binding | Universal | Fire/water/earth/air elements bound to buildings or colonists |
| Dream Walking | Fae Kin native | Prophetic visions, reality manipulation, glamour effects |
| Void Touch | Rare universal | Planar magic, dimensional effects -- sanity risk on use |

| 1 | Implement All 6 Magic Systems |
| --- | --- |

Each implements IMagicSystem interface from Source/WorldForge/Magic/IMagicSystem.h

Each registered in UDataRegistry with unique FGameplayTag identifier

Runic Inscription: voxel block receives a rune tag, UVoxelWorldManager applies passive effect to any agent in range

Ki Flow: UProductionProcessor checks for Ki Crystal in stockpile before processing Ki-type jobs

Shadow Weaving: adds stealth modifier to Dark Elf agents, enables spy mission diplomatic action

Elemental Binding: binding creates FAnchorRecord in UCosmicSimulationSubsystem -- adds to elemental entity power

Dream Walking: Fae Kin in Sleeping state have 10% chance of generating a prophecy FHistoryEventData

Void Touch: risk roll via UWorldForgeRNG BRANCH_INCIDENT on each cast. Fail = sanity damage to caster

| 2 | Build and Commit |
| --- | --- |

git add . && git commit -m "Phase 4F: All 6 magic systems -- IMagicSystem interface"

# Section G -- Six Tech Trees (ITechSystem Interface)

| Tech Tree | Focus | Prerequisite Example |
| --- | --- | --- |
| Medieval Engineering | Construction, metalworking, siege | Iron Smelting -> Steel Working -> Siege Equipment |
| Arcane Studies | Magic amplification, spell research | Rune Reading -> Spell Theory -> Mana Infrastructure |
| Oceanology | Ships, deep sea diving, aquatic adaptation | Raft Building -> Navigation -> Deep Pressure Suit |
| Void Mechanics | Dimensional engineering, planar travel | Void Sensing -> Planar Anchor -> Dimensional Gate |
| Sky Navigation | Aerial transport, cloud farming, lightning | Wind Reading -> Sky Vessel -> Cloud Harvesting |
| Ki Mastery | Namekian fusion enhancement, regeneration | Ki Sensing -> Ki Channeling -> Perfect Fusion |

| 1 | Implement All 6 Tech Trees |
| --- | --- |

Each implements ITechSystem interface from Source/WorldForge/Tech/ITechSystem.h

Tech tree as DAG (directed acyclic graph): each node has prerequisite list, research cost, and unlock effect

Research jobs posted to UJobProcessor queue: ResearchJob requires Arcane Studies building and colonist with Research skill

Unlock effects registered in UDataRegistry -- new buildings, new job types, new recipe options unlocked

Ki Mastery is Namekian-specific: only appears in settlements with at least one Namekian colonist

| 2 | Build and Commit |
| --- | --- |

git add . && git commit -m "Phase 4G: All 6 tech trees -- ITechSystem interface"

# Section H -- Full Naval System (All 7 Ship Classes)

| Ship Class | Role | Special Capability |
| --- | --- | --- |
| Raft | River only, basic transport | Zero build cost, minimal cargo |
| River Barge | River, high cargo | 5x caravan cargo capacity, slow |
| Scout Sloop | Coastal, fast | Reveals fog of war along coastline |
| Trade Galleon | Open sea, high cargo | Primary trade ship. Economy backbone. |
| War Frigate | Naval combat | Broadsides, boarding, 4x crew |
| Dreadnought | Heavy warship | Blockade enforcement, port assault |
| Sky Galleon | Air travel | Uses SkyScape wind data, accesses sky biomes |

| 1 | Implement Naval Combat |
| --- | --- |

Broadside: both ships roll combat dice using UWorldForgeRNG BRANCH_COMBAT. Hull points reduced.

Boarding: attacker crew vs defender crew in melee. Loser loses ship.

Ramming: speed-dependent damage to both ships. Suicide tactic for smaller ships.

Crew skill matters: veteran crew = +30% combat effectiveness

Sinking: hull points 0 = ship sinks. Cargo lost. Crew rolls survival.

| 2 | Sky Galleon Integration |
| --- | --- |

Sky Galleon reads SkyScape wind direction data each sim step

Headwind: speed x 0.7. Tailwind: speed x 1.3. Storm: speed x 0.3 + hull damage risk.

Sky Galleon cannot land on water. Cannot dock at naval ports. Requires Sky Anchor outpost.

Accesses sky biome cells -- the only ship type that can reach Sky Highlands and Cloud Realm

| 3 | Build and Commit |
| --- | --- |

git add . && git commit -m "Phase 4H: Full naval -- all 7 ship classes, naval combat"

# Section I -- Sky Biomes (Three Biome Types)

| 1 | Implement Sky Lowlands IBiome |
| --- | --- |

Create file: Source/WorldForge/World/Biomes/SkyLowlandsBiome.h and .cpp implementing IBiome

Floating voxel soil platforms with gaps between them. Updraft vents replace staircases between levels.

Low altitude: no pressure effects. Resource: cloud cotton, wind crystals.

Colonist pathfinding: UNavigationContext gains JumpCapability flag -- agents can use updraft vents to change elevation

| 2 | Implement Sky Highlands IBiome |
| --- | --- |

High altitude, extreme wind events. Lightning gem resources -- rare, high value.

Wind storm events: all outdoor colonists take SafetyNeed -= 30 per step until shelter reached.

Lightning harvesting: Lightning Rod building channels storm energy into Lightning Gems automatically during storms.

| 3 | Implement Cloud Realm IBiome |
| --- | --- |

Cloud-native structures -- colonists build INTO clouds using cloud-solid voxel material.

Cloud dissolution event: random cloud platform dissolves over 10 steps. Structures must be evacuated.

Resource: weather crystals -- used in Sky Navigation tech tree and Dream Walking magic.

| 4 | Build and Commit |
| --- | --- |

git add . && git commit -m "Phase 4I: Sky Lowlands, Sky Highlands, Cloud Realm biomes"

# Section J -- OVERKILL Mode

OVERKILL mode runs all installed mods simultaneously. The conflict resolution system determines what happens when two mods define the same thing differently.

| 1 | Implement OVERKILL Conflict Resolution in UModLoaderSubsystem |
| --- | --- |

Duplicate RaceID: higher priority mod wins. Both race assets present in DataRegistry but only one active.

Duplicate WorldDriver: both added with combined probability weight (if mod A weight 1.0 and mod B weight 1.0, each has 50% chance of selection per playthrough)

Overlapping cosmic domains: both entity sets added as domain rivals -- they generate conflict events

Duplicate building definitions: higher priority mod wins. Lower priority building aliased to winner.

| 2 | OVERKILL Config Screen |
| --- | --- |

Main menu OVERKILL toggle shows all active mods with priority sliders

Player can reorder mods to change conflict resolution outcomes

Performance warning: OVERKILL mode displays estimated performance impact on target hardware

Save file records active mod list and priorities -- loading a save with missing mods shows warning

| 3 | Build and Commit |
| --- | --- |

git add . && git commit -m "Phase 4J: OVERKILL mode -- conflict resolution"

# Section K -- Six World Drivers (IWorldDriver Interface)

| World Driver | Tone | Mechanical Effect |
| --- | --- | --- |
| Standard Fantasy | Medieval classic fantasy | Baseline world generation. Balanced everything. |
| Anime World | Vivid, expressive, anime aesthetic | Event frequency x1.5. Character moments more dramatic. Named legendary figures common. |
| Cosmic Horror | Eldritch, dread, unknowable | Void Scar world trait guaranteed. Sanity effects active. Cosmic entities more powerful. |
| Age of Machines | Steampunk, industrial | Construct Folk civs more common. Mechanical magic nodes appear. Steam-powered trade routes. |
| Mythic Age | Gods walk, divine wars | Cosmic entities at maximum power at game start. Divine war aftermath always active. Faith systems critical. |
| Fallen World | Post-apocalyptic, ruins | High ruin density. Many collapsed civs. Resources depleted. Refugee events frequent. |

| 1 | Implement All 6 World Drivers |
| --- | --- |

Each implements IWorldDriver interface: PostProcessWorld(), GetWorldTraitBias(), GetEventFrequencyMod()

Each registered in UDataRegistry

Driver selected at world gen. Influences all 16 pipeline steps via interface calls at Step 7.

Anime World driver: adds anime-aesthetic event descriptors to FHistoryEventData strings. Named hero generation more frequent.

Fallen World driver: pre-populates 30% of civilization slots as already-collapsed. Ruin density tripled.

| 2 | Build and Commit |
| --- | --- |

git add . && git commit -m "Phase 4K: All 6 world drivers -- IWorldDriver interface"

# Section L -- Mod SDK v1.0 and Steam Workshop

| 1 | Document mod.json Full Specification |
| --- | --- |

Create: ModSDK/mod.json.spec.md -- full field documentation

// mod.json full specification { "mod_id": "string -- unique across all mods", "version": "semver string", "game_version_min": "minimum WorldForge version", "display_name": "shown in mod browser", "author": "string", "description": "shown in mod browser", "priority": "integer -- higher = wins conflicts", "races": ["array of URaceDataAsset paths"], "biomes": ["array of IBiome implementation paths"], "world_drivers": ["array of IWorldDriver paths"], "cosmic_entity_sets": ["array of entity definition paths"], "magic_systems": ["array of IMagicSystem paths"], "currencies": ["array of FCurrencyDefinition paths"], "sprite_sheets": ["array of spritesheet PNG paths"], "voxel_asset_packs": ["array of MagicaVoxel .vox file paths"] }

| 2 | Create Three Example Mods |
| --- | --- |

Example Mod 1 -- Planet Namek: adds a Namek-themed world driver and extra Namekian buildings. Demonstrates adding a race with full spec.

Example Mod 2 -- Custom Cosmic Entity Set: adds 3 new cosmic entity archetypes with unique domains. Demonstrates entity system extensibility.

Example Mod 3 -- New Biome (Crystal Caverns): IBiome implementation with crystal resource nodes and unique colonist lighting need. Demonstrates biome extensibility.

All three example mods must load via UModLoaderSubsystem without errors in OVERKILL mode.

| 3 | Steam Workshop Integration |
| --- | --- |

Workshop upload tool integrated into game launcher (UE5 online subsystem Steam SDK)

Mod browser in main menu: browse, subscribe, rate, and sort mods by category

Subscribed mods auto-download updates on game launch -- UModLoaderSubsystem handles version checking

Conflict warnings displayed before loading a modded save with priority suggestions

| 4 | Build and Commit |
| --- | --- |

git add . && git commit -m "Phase 4L: Mod SDK v1.0 + Steam Workshop integration"

# Section M -- Content Completion and Polish

| 1 | Verify All Content Filters Across All New Content |
| --- | --- |

9 content filter categories: Violence, Dark Themes, Sexual Content, Addiction, Psychological Horror, Religious Content, Political Content, Death, Graphic Injury

Test every new race unique mechanic, every cosmic entity type, and every world driver event against each filter

Dark Elf Status Obsession mechanic must respect Dark Themes filter

Void Touch sanity damage must respect Psychological Horror filter

| 2 | Performance Profiling at 50+ Colonists |
| --- | --- |

Use UDebugSimulationSystem Overlay 11 (Processor Timing) to measure each processor at scale

Target: all 9 processors combined < 2ms per step at 50 colonists on target hardware

If any processor exceeds 0.5ms at 50 colonists: optimize that processor in a dedicated session

NavigationContext A* is the most likely bottleneck -- if hit, migrate to TMap-based open set

| 3 | Full Playthrough Save/Load Test |
| --- | --- |

Start a new game. Play to Year 50 with active mods, multiple settlements, naval routes, cosmic entities.

Save. Close game. Load. Verify: same colonist positions, same stockpile amounts, same diplomatic state, same cosmic entity power levels, same trade route flow rates.

This is the most important save system test in the entire project.

| 4 | Build Final |
| --- | --- |

git add . && git commit -m "Phase 4M: Content complete -- all filters verified, performance profiled, full playthrough save tested"

# Section N -- Early Access Preparation

| 1 | Steam Store Page |
| --- | --- |

Page content: game description, 8 feature bullet points, first trailer (world gen + colony timelapse)

Early Access page must clearly state: what is in at launch vs what comes in updates

Price point: review comparable titles (RimWorld, Dwarf Fortress Steam, Caves of Qud) and position accordingly

| 2 | Automated Build Pipeline |
| --- | --- |

UE5 Project Settings > Packaging: set Distribution = true, Full Rebuild = true

Build script: automates shipping build creation for Windows x64

Version tag system: git tag v1.0-early-access before Steam upload

| 3 | Community Setup |
| --- | --- |

Discord server: channels for #announcements, #bug-reports, #modding, #race-feedback, #general

Community roadmap: public Trello or Notion board showing what is coming after Early Access

Feedback loop: bug report template that includes save file + seed number for reproduction

| 4 | Final Tag |
| --- | --- |

git tag v1.0-early-access

git push origin v1.0-early-access

EARLY ACCESS LAUNCH. World Forge: Overkill Edition is live.

# Phase 4 Completion Checklist

☐ All 8 base races playable: Dwarf, High Elf, Tidecaller, Dark Elf, Namekian, Oni, Construct Folk, Fae Kin

☐ All 8 unique mechanics functional: Grudge, Magic Hunger, Pressure Limit, Status Obsession, Fusion, Honor System, Modular Limbs, Wild Magic Risk

☐ All 6 magic systems implement IMagicSystem and are registered in UDataRegistry

☐ All 6 tech trees implement ITechSystem with correct DAG prerequisite structure

☐ All 6 world drivers implement IWorldDriver -- Fallen World and Anime World both produce distinctly different worlds

☐ All 7 ship classes operational: Raft, River Barge, Scout Sloop, Trade Galleon, War Frigate, Dreadnought, Sky Galleon

☐ Naval combat: broadsides, boarding, ramming all functional with UWorldForgeRNG combat rolls

☐ Sky Lowlands, Sky Highlands, Cloud Realm biomes all playable with unique hazards and resources

☐ OVERKILL mode: conflict resolution verified with 3+ simultaneous mods

☐ Mod SDK v1.0: all 3 example mods load and function correctly

☐ Steam Workshop: upload, browse, subscribe, and auto-update all working

☐ All 9 content filter categories verified across all new content

☐ Performance: all 9 processors combined < 2ms at 50 colonists

☐ Full Year 50 playthrough save/load test passed

☐ Steam store page live with Early Access disclosure

☐ git tag: v1.0-early-access