WORLD FORGE: OVERKILL EDITION

Phase 4 — Full Game Content and Early Access

v2 — Updated for Backfill, Modularization, and Phase 3.5 World History Generator

All 8 races. 6 magic systems. 6 tech trees. VSS Phase 4. Mod SDK. Early Access launch.

# What Changed in v2

Phase 4 v1 was written before three major milestones. This v2 integrates all three:

- Backfill BF-01 through BF-16 + PERF-01 complete — MoraleProcessor, IncidentProcessor, and all other stubs are now full implementations. Phase 4 can rely on them.

- Four core systems modularized into orchestrator + pass pipelines — CivilizationGenerator, HistoricalSimulation, CultureDriftSystem, CivilizationResilienceSystem. Phase 4 systems interact with passes, not monolithic files.

- Phase 3.5 World History Generator complete — FWorldLoreState with named figures, artifacts, legends, lineages, creatures, fallen cities, race origin myths, and colonist backstories. Every Phase 4 race and system must hook into the lore layer.

Changes are marked with ★ NEW throughout the document. Section J (VSS Phase 4) code is unchanged from v1.

# Section Overview

| # | Content | EA Gate | v2 Status |
| --- | --- | --- | --- |
| A | Dark Elf race (Status Obsession) | 2nd flesh-out race | + Lore hooks |
| B | Namekian race (Fusion mechanic) | 3rd flesh-out race | + Lore hooks |
| C | Oni race (Honor System) | 4th flesh-out race | + Lore hooks |
| D | Construct Folk (Modular Limbs) | 5th flesh-out race | + Lore hooks |
| E | Fae Kin (Wild Magic Risk) | All 8 complete | + Lore hooks |
| F | 6 Magic Systems (IMagicSystem) | All registered | + Artifact hooks |
| G | 6 Tech Trees (ITechSystem) | All registered | Unchanged |
| H | Full Naval (7 ship classes) | Naval combat operational | + Ship naming |
| I | Sky Biomes + Sky Galleon | 3 sky biomes playable | + Creature lore |
| J | VSS Phase 4 — Advanced Visuals | Metropolis, destruction, cosmic PP | Unchanged |
| K | OVERKILL Mode | Conflict resolution verified | Unchanged |
| L | 6 World Drivers (IWorldDriver) | All registered | + Lore options |
| M | Mod SDK v1.0 + Steam Workshop | 3 example mods ship | + Lore passes in mod.json |
| N | Content completion + polish | All filters verified | + Lore verification |
| O | Early Access preparation | Steam store page live | Unchanged |

Phase 4 is content-heavy. Every new race must follow the GDD v6 Chapter 14.3 checklist AND the Phase 3.5 lore integration steps. Every new magic system implements IMagicSystem. Every new tech tree implements ITechSystem. VSS Phase 4 requires VSS Phase 3 fully operational.

# AI Carry-Over Prompt

Paste this at the start of every new AI chat session during Phase 4

// WORLDFORGE — PHASE 4 CARRY-OVER PROMPT

You are helping build WorldForge: Overkill Edition in UE5.7 C++.

Project path: C:\Users\Vaz\Documents\Unreal Projects\WorldForge

Phases 0–3 COMPLETE. Phase 3.5 (World History Generator) COMPLETE.

Backfill BF-01–BF-16 + PERF-01 COMPLETE.

Four systems modularized: CivilizationGenerator, HistoricalSimulation,

CultureDriftSystem, CivilizationResilienceSystem — orchestrator + pass pipelines.

FWorldLoreState operational: named figures, artifacts, legends, lineages,

creatures, fallen cities, race origin myths, colonist backstories.

CRITICAL RULES:

1. ALL random calls use UWorldForgeRNG — 15 branches.

2. New races follow GDD v6 Chapter 14.3 checklist + Phase 3.5 lore hooks.

3. New races use URaceDataAsset schema — zero engine changes required.

4. New races MUST include: naming rules, origin myth seed, backstory templates.

5. Mods use mod.json manifest — pak drop-in system — no engine changes.

6. mod.json supports world_history_passes[] for custom lore passes.

7. OVERKILL mode: all mods active simultaneously.

8. ALL content registered in UDataRegistry — no hard-coded lists.

9. VSS INVARIANT: read-only observers. Never write to simulation structs.

10. FWorldLoreState is IMMUTABLE after world generation.

Current phase: PHASE 4 — Full Game Content and Mod SDK

Task I need help with: [DESCRIBE SPECIFIC TASK HERE]

# Architecture Rules — Never Break

- ALL random calls use UWorldForgeRNG. BRANCH_DISASTERS=11, BRANCH_EVENTS=7, BRANCH_COMBAT for naval. No FMath::Rand().

- ALL dark events check UContentFilterSubsystem::IsEventAllowed() before dispatching. Nine filter categories.

- ALL EventBus dispatch queued via Dispatch() — never direct mid-step. FlushPendingEvents() fires AFTER all processors AND Phase 3B systems.

- ALL data structs live in WorldForgeDataTypes.h with SaveGame on every persistable field.

- ALL tag comparisons use WorldForgeTags.h typed constants and MatchesTag(). Zero .ToString().Contains().

- VSS INVARIANT: UVoxelSpawnSubsystem and all VSS drivers are READ-ONLY observers. Never write to simulation structs.

- NEW: Every new race must include naming rules and origin myth seed data in URaceDataAsset for WorldHistoryGenerator integration.

- NEW: FWorldLoreState is immutable after generation. Gameplay-time lore goes in FActiveLoreState.

- NEW: Core systems are orchestrator + pass pipelines. New features hook into passes, not monolithic files.

# Sections A through E — The Five Remaining Base Races

Each race follows the same creation pattern: URaceDataAsset, sprite sheet in LibreSprite, PaperZD AnimSource, MagicaVoxel buildings, DataRegistry registration, unique mechanic implementation.

★ NEW: Each race now ALSO requires Phase 3.5 lore integration:

- Naming rules: phoneme table, compound patterns, epithet style — feeds NameGenerationPass

- Origin myth seed: patron entity affinity, founding biome, cultural values, taboos — feeds RaceOriginPass

- Backstory templates: race-specific arrival reasons, skill justifications — feeds ColonistBackstoryPass

| Race | Unique Mechanic | Currency | Key Stats |
| --- | --- | --- | --- |
| Dark Elf | Status Obsession: mood penalty when lower-status colonist outperforms | Shadow-glass token | Shadow magic +180%, Stealth +150%, Status Drive high |
| Namekian | Fusion: two colonists merge temporarily for +200% output | Ki-stone | Ki affinity +200%, Regeneration, no standard food |
| Oni | Honor System: oath-breaking causes permanent debuff until atonement | Iron honor-mark | Strength +80%, Combat +120%, Honor axis |
| Construct Folk | Modular Limbs: swap arm-type per task (+50% efficiency) | Purpose-token | No food/sleep/oxygen. Purpose need replaces all. |
| Fae Kin | Wild Magic Risk: 5% uncontrolled spell when distressed | Dream-mote | Glamour magic +180%, Dream Walking affinity |

## 1 Dark Elf — DA_Race_DarkElf

• Create Data Asset: Content/WorldForge/Races/DA_Race_DarkElf

• Implement Status Obsession: each step MoraleProcessor checks if any colonist with lower StatusRank produced more output this step. If yes, MoodScore -= 5 for affected Dark Elf. StatusRank assigned at colony join based on skills. Can change through achievements. Shadow magic affinity: Dark Elves gain bonus production output on any job with a darkness/stealth tag.

• Currency: Shadow-glass token. Stats: Shadow magic +180%, Stealth +150%

★ NEW: Lore Integration (Phase 3.5 hooks):

- Add naming rules to DA_Race_DarkElf: phoneme table, epithet patterns, place name style for NameGenerationPass.

- Add origin myth seed data to DA_Race_DarkElf: patron cosmic entity affinity, founding biome, cultural values, taboos for RaceOriginPass.

- Backstory templates should reference shadow politics, exile from status rivalries, and assassination intrigues from FWorldLoreState.

## 2 Namekian — DA_Race_Namekian

• Create Data Asset: Content/WorldForge/Races/DA_Race_Namekian

• Implement Fusion mechanic: player can order two Namekian colonists to merge for one task. Combined agent has: AgentID of first, SkillMod x2, speed x1.5, lasts 10 in-game days then splits. Create FusionRecord struct: tracks merged pair, task assigned, expiry step. Namekians do not require standard food. Instead consume Ki Crystals — a craftable item from the Ki Forge building.

• Currency: Ki-stone. Stats: Ki affinity +200%, Regeneration

★ NEW: Lore Integration (Phase 3.5 hooks):

- Add naming rules to DA_Race_Namekian: phoneme table, epithet patterns, place name style for NameGenerationPass.

- Add origin myth seed data to DA_Race_Namekian: patron cosmic entity affinity, founding biome, cultural values, taboos for RaceOriginPass.

- Backstory templates should reference Ki mastery lineages and fusion events from historical figures.

## 3 Oni — DA_Race_Oni

• Create Data Asset: Content/WorldForge/Races/DA_Race_Oni

• Implement Honor System: FHonorRecord tracks every oath made (job accepted, agreement signed, ally promised). Broken oath: PermanentHonorDebt = true on agent. All skills -20% until atonement ritual at Oni Shrine. Atonement requires: crafting an Iron Offering item at smithy + 5 in-game days at shrine. Diplomacy: broken diplomatic agreements cause relationship -50 permanent.

• Currency: Iron honor-mark. Stats: Strength +80%, Combat +120%

★ NEW: Lore Integration (Phase 3.5 hooks):

- Add naming rules to DA_Race_Oni: phoneme table, epithet patterns, place name style for NameGenerationPass.

- Add origin myth seed data to DA_Race_Oni: patron cosmic entity affinity, founding biome, cultural values, taboos for RaceOriginPass.

- Backstory templates should reference honor debts, atonement journeys, and famous oath-breakers from FNamedBattle records.

## 4 Construct Folk — DA_Race_ConstructFolk

• Create Data Asset: Content/WorldForge/Races/DA_Race_ConstructFolk

• Implement Modular Limbs: No food, sleep, or oxygen needs. PurposeNeed replaces all biological needs — decays at 2x rate. FLimbConfiguration per Construct Folk. JobProcessor assigns optimal arm-type before each job. Switching takes 1 sim step. Limb types (in DataRegistry): MiningArm (+50% mining), CraftingHands (+50% crafting), HaulRig (+80% carry capacity), WeaponMount (+60% combat). Cannot be injured — accumulate Wear (0–100). Wear > 80 = Incapacitated for repair.

• Currency: Purpose-token. Stats: No biological needs. Purpose need only.

★ NEW: Lore Integration (Phase 3.5 hooks):

- Add naming rules to DA_Race_ConstructFolk: phoneme table, epithet patterns, place name style for NameGenerationPass.

- Add origin myth seed data to DA_Race_ConstructFolk: patron cosmic entity affinity, founding biome, cultural values, taboos for RaceOriginPass.

- Backstory templates should reference creator civilization from FWorldLoreState, purpose assignment, and existential purpose-seeking.

## 5 Fae Kin — DA_Race_FaeKin

• Create Data Asset: Content/WorldForge/Races/DA_Race_FaeKin

• Implement Wild Magic Risk: Each step if FaeKin agent SafetyNeed < 20 OR SocialNeed < 20: 5% chance of Wild Magic event. Wild Magic event types (random via UWorldForgeRNG BRANCH_INCIDENT): Bloom (all plants in 5-cell radius grow instantly), Blink (agent teleports to random walkable cell), Glamour (nearest unfriendly agent becomes friendly for 50 steps), Cascade (2x magic output for 10 steps but 50% chance of backfire). Dream-mote currency: Fae Kin naturally generate dream-motes during sleep. Tradeable as luxury good.

• Currency: Dream-mote. Stats: Glamour magic +180%, Dream Walking affinity

★ NEW: Lore Integration (Phase 3.5 hooks):

- Add naming rules to DA_Race_FaeKin: phoneme table, epithet patterns, place name style for NameGenerationPass.

- Add origin myth seed data to DA_Race_FaeKin: patron cosmic entity affinity, founding biome, cultural values, taboos for RaceOriginPass.

- Backstory templates should reference wild magic incidents from FHistoryEventData and dream prophecies from FWorldLegend.

## 6 Build and Verify All 5 Races

• Close UE5. Run Build_WorldForge.bat.

• Create a mixed-race colony with all 8 races represented.

• All 8 races playable with unique mechanics triggering correctly. DataRegistry lists all 8.

★ NEW: Verify: generate a new world with all 8 races. Confirm each race has naming rules, origin myth, and backstory templates in FWorldLoreState.

git commit -m "Phase 4A-E: All 8 base races complete with unique mechanics + lore hooks"

# Section F — Six Magic Systems (IMagicSystem Interface)

| Magic System | Race Affinity | Core Mechanic |
| --- | --- | --- |
| Runic Inscription | Universal | Runes carved on voxel blocks grant passive effects to area |
| Ki Flow | Namekian | Channeled combat and healing — costs Ki Crystals |
| Shadow Weaving | Dark Elf | Illusion, stealth, information gathering |
| Elemental Binding | Universal | Fire/water/earth/air elements bound to buildings or colonists |
| Dream Walking | Fae Kin | Prophetic visions, reality manipulation, glamour |
| Void Touch | Rare universal | Planar magic, dimensional effects — sanity risk on use |

## 1 Implement All 6 Magic Systems

• Each implements IMagicSystem interface from Source/WorldForge/Magic/IMagicSystem.h

• Each registered in UDataRegistry with unique FGameplayTag identifier

• Runic Inscription: voxel block receives rune tag, UVoxelWorldManager applies passive effect to any agent in range

• Ki Flow: UProductionProcessor checks for Ki Crystal in stockpile before processing Ki-type jobs

• Shadow Weaving: adds stealth modifier to Dark Elf agents, enables spy mission diplomatic action

• Elemental Binding: creates FAnchorRecord in UCosmicSimulationSubsystem — adds to elemental entity power

• Dream Walking: Fae Kin in Sleeping state have 10% chance of generating a prophecy FHistoryEventData

• Void Touch: risk roll via UWorldForgeRNG BRANCH_INCIDENT on each cast. Fail = sanity damage to caster

★ NEW: Lore Integration:

- Magic-related FLegendaryArtifact entries should reference the magic system that empowered them (e.g., a Runic Inscription artifact has ItemTag matching Rune category).

- Dream Walking prophecies should cross-reference existing FWorldLegend entries when generating new FHistoryEventData.

- Void Touch sanity incidents should generate new entries in FActiveLoreState (runtime lore, not FWorldLoreState).

git commit -m "Phase 4F: All 6 magic systems — IMagicSystem interface + lore hooks"

# Section G — Six Tech Trees (ITechSystem Interface)

| Tech Tree | Focus | Prerequisite Example |
| --- | --- | --- |
| Medieval Engineering | Construction, metalworking, siege | Iron Smelting → Steel Working → Siege Equipment |
| Arcane Studies | Magic amplification, spell research | Rune Reading → Spell Theory → Mana Infrastructure |
| Oceanology | Ships, deep sea, aquatic adaptation | Raft Building → Navigation → Deep Pressure Suit |
| Void Mechanics | Dimensional engineering, planar travel | Void Sensing → Planar Anchor → Dimensional Gate |
| Sky Navigation | Aerial transport, cloud farming | Wind Reading → Sky Vessel → Cloud Harvesting |
| Ki Mastery | Namekian fusion, regeneration | Ki Sensing → Ki Channeling → Perfect Fusion |

## 1 Implement All 6 Tech Trees

• Each implements ITechSystem interface from Source/WorldForge/Tech/ITechSystem.h

• Tech tree as DAG: each node has prerequisite list, research cost, and unlock effect

• Research jobs posted to UJobProcessor queue: ResearchJob requires building + colonist with Research skill

• Unlock effects registered in UDataRegistry — new buildings, job types, recipe options

• Ki Mastery is Namekian-specific: only appears in settlements with at least one Namekian

git commit -m "Phase 4G: All 6 tech trees — ITechSystem interface"

# Section H — Full Naval System (All 7 Ship Classes)

| Ship Class | Role | Special Capability |
| --- | --- | --- |
| Raft | River, basic transport | Zero build cost, minimal cargo |
| River Barge | River, high cargo | 5x caravan cargo capacity, slow |
| Scout Sloop | Coastal, fast | Reveals fog of war along coastline |
| Trade Galleon | Open sea, high cargo | Primary trade ship. Economy backbone. |
| War Frigate | Naval combat | Broadsides, boarding, 4x crew |
| Dreadnought | Heavy warship | Blockade enforcement, port assault |
| Sky Galleon | Air travel | Uses SkyScape wind data, accesses sky biomes |

## 1 Implement Naval Combat

• Broadside: both ships roll combat dice using UWorldForgeRNG BRANCH_COMBAT. Hull points reduced.

• Boarding: attacker crew vs defender crew in melee. Loser loses ship.

• Ramming: speed-dependent damage to both ships.

• Crew skill matters: veteran crew = +30% combat effectiveness

• Sinking: hull points 0 = ship sinks. Cargo lost. Crew rolls survival.

## 2 Sky Galleon Integration

• Sky Galleon reads SkyScape wind direction data each sim step

• Headwind: speed x0.7. Tailwind: speed x1.3. Storm: speed x0.3 + hull damage risk.

• Sky Galleon cannot land on water. Requires Sky Anchor outpost.

• Accesses sky biome cells — the only ship type that can reach Sky Highlands and Cloud Realm.

★ NEW: Lore Integration:

- Ship names generated from NameGenerationPass place name tables + race naming rules of the owning civilization.

- Notable naval battles during gameplay generate FActiveLoreState entries (runtime lore).

git commit -m "Phase 4H: Full naval — all 7 ship classes, naval combat + ship naming"

# Section I — Sky Biomes (Three Biome Types)

## 1 Implement Sky Lowlands IBiome

• Create: Source/WorldForge/World/Biomes/SkyLowlandsBiome.h/.cpp implementing IBiome

• Floating voxel soil platforms with gaps. Updraft vents replace staircases.

• Low altitude: no pressure effects. Resource: cloud cotton, wind crystals.

• NavigationContext gains JumpCapability flag — agents can use updraft vents.

## 2 Implement Sky Highlands IBiome

• High altitude, extreme wind events. Lightning gem resources — rare, high value.

• Wind storm events: all outdoor colonists SafetyNeed -= 30 per step until shelter.

• Lightning Rod building channels storm energy into Lightning Gems during storms.

## 3 Implement Cloud Realm IBiome

• Cloud-native structures — build INTO clouds using cloud-solid voxel material.

• Cloud dissolution event: random cloud platform dissolves over 10 steps. Evacuate.

• Resource: weather crystals — used in Sky Navigation tech and Dream Walking magic.

★ NEW: Lore Integration:

- CreatureLorePass generates sky-specific creatures for each sky biome type (e.g., storm rocs, cloud jellyfish).

- Sky biome place names use dedicated sky-themed name tables from NameGenerationPass.

git commit -m "Phase 4I: Sky Lowlands, Sky Highlands, Cloud Realm biomes + sky creature lore"

# Section J — VSS Phase 4: Advanced Visual Systems

PREREQUISITE: VSS Phase 3 (Steps 1–10) must be complete. Confirm UVoxelSpawnSubsystem logs [VSS] Initialized on Play and [VSS] Settlement 0 rebuilt on first dirty flag flush.

VSS Phase 4 extends the read-only visual layer with six advanced subsystems. Every class is a driver owned by UVoxelSpawnSubsystem — no simulation struct is ever written to. The invariant holds: VSS reads, never writes.

Section J code is UNCHANGED from Phase 4 v1. All six drivers, their complete .h/.cpp implementations, wiring into UVoxelSpawnSubsystem, and validation checkpoints are identical. Refer to Phase 4 v1 document for the full source code of:

| Driver | Feature | Depends On |
| --- | --- | --- |
| UMetropolisDistrictDriver | Multi-block city districts, street grid | VSS Phase 3, Population > 201 |
| UDestructionAnimDriver | Niagara collapse sequence on CivCollapsed | NS_CollapseRubble, VSS Phase 3 |
| UMarketAnimSyncDriver | Market animation from price delta velocity | VSS Phase 3 UMarketVisualDriver |
| USkyStructureDriver | Tidecaller underwater props, Sky Anchor chains | Section I sky biomes, VSS Phase 3 |
| UCosmicInfluenceDriver | Post-process material blend per active entity | UCosmicSimulationSubsystem |
| UMultiRaceOverlayDriver | Mixed-race visual rule set per district | All 8 race DA assets, VSS Phase 3 |

## VSS Phase 4 Validation Checkpoints

- VSS-4A: Force Population = 210. Confirm district grid with Commerce/Residential distinction + street splines.

- VSS-4B: Trigger CivCollapsed. Confirm Niagara effects fire 0.5s apart per building, then rubble scatter.

- VSS-4C: Spike Iron Ore price 1.0→4.0. Confirm NS_MarketBusy SpawnRate increases. Stabilize → returns to baseline.

- VSS-4D: Tidecaller settlement shows underwater props at negative Z. Sky Anchor has platform + chain spline.

- VSS-4E: Commerce-domain entity reaches Active. Confirm PP zone at nearest settlement. Despawns on Fading/Gone.

- VSS-4F: Mixed Dwarf + High Elf settlement. Each race’s buildings use own meshes. Relationship < -50 shows fortification props.

- All VSS Phase 4 drivers combined: < 1ms per 50-step tick at 50 colonists.

git commit -m "Phase 4J: VSS Phase 4 — all 6 advanced visual drivers"

# Section K — OVERKILL Mode

## 1 Implement OVERKILL Conflict Resolution in UModLoaderSubsystem

• Duplicate RaceID: higher priority mod wins. Both in DataRegistry but only one active.

• Duplicate WorldDriver: both added with combined probability weight.

• Overlapping cosmic domains: both entity sets added as domain rivals — they generate conflict events.

• Duplicate building definitions: higher priority mod wins. Lower aliased to winner.

## 2 OVERKILL Config Screen

• Main menu toggle shows all active mods with priority sliders.

• Player can reorder mods to change conflict resolution outcomes.

• Performance warning: estimated performance impact on target hardware.

• Save file records active mod list and priorities.

git commit -m "Phase 4K: OVERKILL mode — conflict resolution"

# Section L — Six World Drivers (IWorldDriver Interface)

| World Driver | Tone | Mechanical Effect |
| --- | --- | --- |
| Standard Fantasy | Medieval classic fantasy | Baseline. Balanced everything. |
| Anime World | Vivid, expressive | Event freq x1.5. Named legendary figures common. |
| Cosmic Horror | Eldritch, dread | Void Scar guaranteed. Sanity effects. Cosmic entities stronger. |
| Age of Machines | Steampunk, industrial | Construct Folk common. Mechanical magic nodes. |
| Mythic Age | Gods walk, divine wars | Cosmic entities max power at start. Faith critical. |
| Fallen World | Post-apocalyptic, ruins | High ruin density. Many collapsed civs. Resources depleted. |

## 1 Implement All 6 World Drivers

• Each implements IWorldDriver: PostProcessWorld(), GetWorldTraitBias(), GetEventFrequencyMod()

• Each registered in UDataRegistry

• Driver selected at world gen. Influences all 16 pipeline steps via interface calls.

★ NEW: World Drivers now modify FWorldHistoryOptions to shape lore generation:

| Driver | WorldHistoryOptions Overrides |
| --- | --- |
| Standard Fantasy | No overrides — default options. |
| Anime World | HistoricalFigureDensity = 2.0, LegendDetail = High. More named heroes, longer legends. |
| Cosmic Horror | bEnableCreatureLore = true (forced), ArtifactDensity = 1.5. More cursed artifacts, eldritch creatures. |
| Age of Machines | Construct Folk origin myth forced to reference builder civilization. Artifact types biased toward mechanical. |
| Mythic Age | HistoricalFigureDensity = 1.8, LineageDepth = 8. Deep divine lineages, many prophets. |
| Fallen World | ArtifactDensity = 1.8 (many lost artifacts in ruins), FallenCity output boosted. 30% of civs pre-collapsed. |

Each driver implements a new interface method:

virtual void ModifyWorldHistoryOptions(FWorldHistoryOptions& Options) const;

Called by WorldGenPipeline Step 13 before passing options to WorldHistoryGenerator.

git commit -m "Phase 4L: All 6 world drivers — IWorldDriver + lore options"

# Section M — Mod SDK v1.0 and Steam Workshop

## 1 Document mod.json Full Specification

• Create: ModSDK/mod.json.spec.md — full field documentation

// mod.json full specification

{

"mod_id": "string — unique across all mods",

"version": "semver string",

"game_version_min": "minimum WorldForge version",

"display_name": "shown in mod browser",

"author": "string",

"description": "shown in mod browser",

"priority": "integer — higher = wins conflicts",

"races": ["array of URaceDataAsset paths"],

"biomes": ["array of IBiome implementation paths"],

"world_drivers": ["array of IWorldDriver paths"],

"cosmic_entity_sets": ["array of entity definition paths"],

"magic_systems": ["array of IMagicSystem paths"],

"currencies": ["array of FCurrencyDefinition paths"],

"sprite_sheets": ["array of spritesheet PNG paths"],

"voxel_asset_packs": ["array of MagicaVoxel .vox file paths"],

"world_history_passes": ["array of UWorldHistoryPass subclass paths"]  // ★ NEW

}

★ NEW: world_history_passes allows modders to register custom UWorldHistoryPass subclasses via TSubclassOf<UWorldHistoryPass>. Custom passes run after all built-in passes in WorldHistoryGenerator::BuildPassPipeline(). This enables modders to add custom naming rules, legend types, creature archetypes, or artifact categories.

## 2 Create Three Example Mods

• Example Mod 1 — Planet Namek: adds Namek-themed world driver + extra Namekian buildings + custom naming rules for Namekian lore.

• Example Mod 2 — Custom Cosmic Entity Set: 3 new entity archetypes with unique domains + custom LegendSynthesisPass that generates entity-specific legends.

• Example Mod 3 — New Biome (Crystal Caverns): IBiome + crystal resource nodes + custom CreatureLorePass for crystal creatures.

• All three must load via UModLoaderSubsystem without errors in OVERKILL mode.

## 3 Steam Workshop Integration

• Workshop upload tool in game launcher (UE5 online subsystem Steam SDK)

• Mod browser in main menu: browse, subscribe, rate, sort by category

• Subscribed mods auto-download updates on launch

• Conflict warnings displayed before loading modded save

git commit -m "Phase 4M: Mod SDK v1.0 + Steam Workshop + world_history_passes"

# Section N — Content Completion and Polish

## 1 Verify All Content Filters

• 9 content filter categories: Violence, Dark Themes, Sexual Content, Addiction, Psychological Horror, Religious Content, Political Content, Death, Graphic Injury

• Test every new race mechanic, cosmic entity, world driver event against each filter

• Dark Elf Status Obsession → Dark Themes filter

• Void Touch sanity damage → Psychological Horror filter

• VSS-4B Destruction animations: check Violence filter before playing

• VSS-4E Cosmic post-process: no Horror content when Psychological Horror filter is off

★ NEW: Lore Content Filters:

- All FWorldLegend.NarrativeText must pass ContentFilterSubsystem check.

- FRaceOriginMyth.CreationNarrative must pass relevant filters (Violence, Religious Content).

- FColonistBackstory.BackstorySummary must pass all filters.

- FNamedBattle descriptions must respect Violence filter.

## 2 Performance Profiling at 50+ Colonists

• Use UDebugSimulationSystem Overlay 11 (Processor Timing) at scale

• Target: all 9 processors combined < 2ms per step at 50 colonists

• VSS Phase 4 drivers: < 1ms per 50-step tick

• UMetropolisDistrictDriver::GenerateDistrictGrid() is O(GridSize²) — cache, never recompute every step

• If NavigationContext A* exceeds 0.5ms: migrate to TMap-based open set

★ NEW: WorldHistoryGenerator::GenerateLore() must complete in under 5 seconds on target hardware.

## 3 Full Playthrough Save/Load Test

• Start new game. Play to Year 50 with active mods, multiple settlements, naval routes, cosmic entities.

• Trigger at least one CivCollapsed → verify VSS-4B rubble state saved.

• Confirm Metropolis district layout restores from save.

• Confirm CosmicInfluenceDriver reconstructs PP zones from save.

★ NEW: Confirm FWorldLoreState restores from save — all figures, artifacts, legends intact.

★ NEW: Confirm colonist backstories survive save/load.

git commit -m "Phase 4N: Content complete — all filters verified, performance profiled, lore verified"

# Section O — Early Access Preparation

## 1 Steam Store Page

• Game description, 8 feature bullet points, first trailer (world gen + colony timelapse)

• Early Access page clearly states: what is in at launch vs what comes in updates

• Price point: review comparable titles (RimWorld, Dwarf Fortress Steam, Caves of Qud)

## 2 Automated Build Pipeline

• UE5 Project Settings > Packaging: Distribution = true, Full Rebuild = true

• Build script: automates shipping build for Windows x64

• Version tag system: git tag v1.0-early-access

## 3 Community Setup

• Discord: #announcements, #bug-reports, #modding, #race-feedback, #general

• Public roadmap: Trello or Notion board

• Bug report template: includes save file + seed number

## 4 Final Tag

git tag v1.0-early-access

git push origin v1.0-early-access

EARLY ACCESS LAUNCH. WorldForge: Overkill Edition is live.

# Phase 4 Completion Checklist

Sections A–I (Races, Magic, Tech, Naval, Sky Biomes)

☐ All 8 base races playable: Dwarf, High Elf, Tidecaller, Dark Elf, Namekian, Oni, Construct Folk, Fae Kin

☐ All 8 unique mechanics functional

☐ All 6 magic systems implement IMagicSystem and registered in UDataRegistry

☐ All 6 tech trees implement ITechSystem with DAG prerequisites

☐ All 6 world drivers implement IWorldDriver

☐ All 7 ship classes operational with naval combat

☐ Sky Lowlands, Sky Highlands, Cloud Realm biomes playable

★ NEW: Lore Integration (Phase 3.5 hooks)

☐ All 8 races have naming rules in URaceDataAsset feeding NameGenerationPass

☐ All 8 races have origin myth seed data feeding RaceOriginPass

☐ All 8 races have backstory templates feeding ColonistBackstoryPass

☐ World Drivers modify FWorldHistoryOptions via ModifyWorldHistoryOptions()

☐ Magic-related artifacts reference their magic system in FLegendaryArtifact

☐ Ship names generated from NameGenerationPass tables

☐ Sky biome creatures generated by CreatureLorePass

☐ All generated lore text passes ContentFilterSubsystem

☐ FWorldLoreState survives save/load across full playthrough

Section J — VSS Phase 4

☐ VSS-4A: Metropolis district grid at Population 201+

☐ VSS-4A: Street splines between districts, deterministic layout

☐ VSS-4B: CivCollapsed triggers Niagara sequence + rubble scatter

☐ VSS-4B: Rubble state saved and restored

☐ VSS-4C: Market SpawnRate tracks price delta velocity

☐ VSS-4C: Currency freefall activates border effect

☐ VSS-4D: Tidecaller underwater props + Sky Anchor platform/chain

☐ VSS-4E: Cosmic PP zones spawn/despawn with entity state

☐ VSS-4F: Mixed-race buildings use correct per-race meshes

☐ VSS-4F: Fortification props at relationship < -50

☐ All VSS Phase 4 drivers < 1ms per 50-step tick

Sections K–O (OVERKILL, Mods, Polish, EA)

☐ OVERKILL mode conflict resolution verified with 3+ mods

☐ Mod SDK v1.0: all 3 example mods function correctly

☐ mod.json supports world_history_passes[] for custom lore passes

☐ Steam Workshop: upload, browse, subscribe, auto-update

☐ All 9 content filter categories verified including lore text

☐ Performance: processors < 2ms, VSS < 1ms, GenerateLore() < 5 seconds

☐ Full Year 50 playthrough save/load test passed

☐ Steam store page live with Early Access disclosure

☐ git tag: v1.0-early-access